# Ubuntu Based LLM Operating System Engineering Requirements

Linux selection architecture functional requirements development and testing for desktop server and cluster deployments

Prepared for Hakim Mosleh

Version 2.0   13 September 2026

Select Ubuntu 24.04 LTS as the initial common base for Option A. Deliver a desktop edition, a headless workstation or server edition, and an optional Kubernetes cluster edition using the same versioned service contracts. Ubuntu 26.04 LTS is the next qualification target. The initial 24.04 decision prioritizes the intersection of client GPU and NPU support with mature server tooling; it is not a claim that 26.04 or Debian cannot run large models.

This integrated engineering specification replaces version 1.0 of the Option A implementation plan. It covers 140 functional requirements, 20 quality requirements, 20 work packages and 62 test procedures, with model capacity from 4–6B through 400B class systems. It is intended for architecture, platform, inference, application, security, operations and quality engineering teams.

The recommended product contains an embedded 4–6B control model and supports larger local specialists through the same managed inference interface. A mainstream 8–14B profile remains available where it improves measured task completion. A 400B model is an optional workstation or server workload. The OS can support that workload without making it a prerequisite for boot, desktop interaction, file access, or recovery.

Option A retains the Linux kernel supplied through the qualified Ubuntu kernel track. The kernel provides deterministic memory protection, scheduling, drivers, and storage mechanisms. A small userspace resource service controls model placement and budgets above it. A portability contract is specified for a future Option B microkernel implementation; that migration requires a separate driver and platform program.

All capacities, thresholds, schedules, and acceptance levels in this plan are proposed engineering values unless attributed to a primary source. They require implementation and measurement. The plan does not claim that a 400B model has been run or that any named consumer machine meets a proposed latency target.

# Document guide

Sections 1 to 7 define the Linux decision, Ubuntu deployment architecture and model resource design. Section 8 contains the 140 functional requirements. Sections 9 to 15 define quality targets, implementation contracts, delivery work, tests and release gates. Use Word’s navigation pane to jump between headings.

1 Delivery scope and engineering decisions   3

2 User journeys and observable behavior   6

3 System decomposition and implementation baseline   7

4 Model capacity and memory calculations   11

5 Memory cache and accelerator low level design   16

6 Execution modes and hardware qualification   22

7 Portability contract for a future microkernel   25

8 Detailed functional requirements   27

9 Quality requirements and performance contracts   39

10 Service interfaces and transaction contracts   41

11 Development plan and work breakdown   45

12 Test strategy environments and data   49

13 Detailed test procedures   52

14 Traceability release gates and defect handling   62

15 Risks decisions and initial engineering actions   64

16 Primary references   65

17 Glossary   68

# 1 Delivery scope and engineering decisions

## Relationship to the initial specification

This document consolidates the Option A architecture from the initial feasibility specification and the detailed 4B to 400B implementation plan. It preserves A001–A100 and T01–T44, revises their applicable platform details, and adds A101–A140 and T45–T62. This version is authoritative for Option A wherever an earlier document left the distribution, image, operations or cluster design open. The original feasibility discussion remains background for Option B research.

The platform shall expose hardware management as typed skills while qualified compiled drivers execute hardware operations. LLM output may select an allowed policy, request a resource reservation, or construct a workflow. It shall never serve as an interrupt handler, page table implementation, filesystem journal, or authority to load a privileged driver.

## Release definitions

| Release | Required capability | Intended equipment | Exit decision |
| --- | --- | --- | --- |
| P0 | Bootable prototype and measurements for model choice and resource service | Two x86 64 reference machines and rented large model test host | Freeze stack and funded scope |
| A1 | Complete conversational OS with embedded 4–6B model and qualified 8–32B options | Certified consumer PCs with 16–128 GiB physical memory profiles | Consumer product acceptance |
| A2 | Local 70–200B profiles and qualified local 400B class execution | Large memory workstation or single server with multiple GPUs | Publish separate capacity and performance certificates |
| A3 | Cluster service availability, optional multi node model execution and advanced cache transfer | User owned or enterprise administered cluster | Distributed execution acceptance |
| B portability | Portability interfaces and simulated contract tests in A1; actual microkernel research separately | One documented research board | No microkernel product claim until native validation |

A1 shall include the admission and rejection logic for the entire parameter range even when a particular model is not certified. A2 shall demonstrate real inference with a selected 400–405B class model before advertising that execution tier as supported. Simulated allocations can verify accounting but cannot satisfy that gate. A3 is optional; a user shall be able to install and operate every local edition without a remote coordinator.

## Meaning of model support

The catalog shall separately report four states: recognized, loadable, execution certified, and interactive certified. Recognized means the manifest and format are understood. Loadable means the measured residency and loading peak fit on a particular machine. Execution certified adds real end to end inference, correctness, isolation, and recovery tests. Interactive certified additionally meets the latency and responsiveness contract for the specified model, quantization, context, concurrency, and power mode.

Parameters alone do not establish any of those states. A dense 400B model and a mixture of experts model with 400B total parameters may have very different compute and communication requirements. Both still require access to their complete weight set unless a qualified paging or offload implementation supplies missing weights. Models with unsupported attention, quantization, or accelerator operators shall be rejected with a specific reason.

## Product boundaries

The base installer shall include the selected compact model, tokenizer, permitted inference runtime, required encoders, core skills, and recovery utilities. Larger editions may include additional signed model packs on installation media. Optional downloaded packs shall work offline after installation. Packaging weights beside the kernel in an OS distribution does not put their execution in kernel privilege.

Large model inference is in scope. Training a 400B model, full parameter fine tuning, arbitrary Windows application compatibility, automatic generation of trusted kernel drivers, and universal support for every model below 400B are outside this release program. Adapter inference may be supported when its extra memory, identity, and quality are certified. Heavy image and video generators have independent admission profiles.

## Linux distribution selection

The recommendation is an engineering assessment of this product scope: consumer hardware, local AI, existing applications, GPU servers, and enterprise clusters. All shortlisted distributions have established communities. There is no evidence that choosing one of them alone creates materially faster 400B inference on an otherwise identical qualified stack.

| Distribution | Fit and tradeoff | Decision |
| --- | --- | --- |
| Ubuntu 24.04 LTS | Common client and server packaging; documented CUDA support, Ubuntu targeted Ryzen AI packages and OpenVINO NPU path. Broad community channels and optional commercial support. | Initial P0 and A1 base; same family through A3. Exact accelerator support remains conditional. |
| Ubuntu 26.04 LTS | Longer remaining lifecycle and newer platform enablement. CUDA and OpenVINO CPU/GPU documentation already list it; the reviewed Intel NPU section still lists 24.04 preview and 22.04. | Qualify alongside P0 and promote when the full target matrix passes. Not assumed unsupported for GPUs. |
| Debian stable | Strong community governed platform, conservative package lifecycle, and current CUDA listing for Debian 13. New client accelerator recipes may require additional integration work. | Credible second choice for CPU or server focused editions; avoid maintaining a second distribution in A1. |
| RHEL and compatible enterprise distributions | Strong enterprise operations model; exact RHEL, Rocky or AlmaLinux entries must be checked separately in vendor matrices. More integration effort for this consumer desktop and NPU scope. | Future customer driven port where procurement or certification requires it. |
| Fedora | Useful early hardware and desktop integration laboratory. Its approximately 13 month release support entails a faster upgrade cadence. | Engineering evaluation image, outside the long lived production baseline. |

CUDA currently lists Ubuntu 24.04 and 26.04, Debian 13 and several enterprise distributions. That listing covers CUDA installation, not every vLLM wheel, quantized kernel, NPU or OEM laptop. [S14] Debian distinguishes stable, testing and unstable; production evaluation shall use stable and record its exact release. [S15] Fedora and RHEL lifecycle policies substantiate their different maintenance models. [S18] [S19]

Ubuntu provides public community, contribution and support channels. [S20] Community support helps development and troubleshooting but does not constitute a product SLA. Budget ownership for this product’s agents, image builder, inference integrations and customer incidents even if a commercial Ubuntu subscription is purchased.

## Release policy and migration decision

As of 13 September 2026, Canonical lists Ubuntu 24.04 standard security maintenance through May 2029 and 26.04 through May 2031. Expanded coverage depends on subscription and package scope; third party model runtimes and this product need their own maintenance plan. [S13]

Keep one production userland baseline at launch. Test 26.04 in P0 and at G3. It may replace 24.04 before A1 general availability if both reference boards, all shipped backends, secure boot, application adapters and migration tests pass. For planning, retain 24.04 as the committed initial implementation baseline. Freeze 26.04 migration no later than twelve months before the 24.04 standard maintenance end, or fund and verify extended coverage; do not let a delayed program ship on an unsupported stack.

No point release or kernel update is automatically authorized for the product merely because it exists upstream. A release tuple contains distribution, architecture, kernel package and config digest, firmware, driver, runtime, model, quantization, context, application adapters and image digest. A qualification result applies to this tuple. Kernel security fixes move through expedited qualification, with mitigation or withdrawal when a supported combination cannot be maintained.

Ubuntu Core is not the initial base. Its different packaging and appliance lifecycle would add another integration decision to the desktop and accelerator program. Ubuntu Desktop and Server package sets provide the initial common foundation; the product owns its immutable image implementation.

# 2 User journeys and observable behavior

## Installation and hardware qualification

The installer inventories CPU architecture, usable memory, storage, boot firmware, devices, driver compatibility, and accelerator allocation limits. It proposes an edition using measured available capacity, then shows the chosen model size and local capabilities. On a 16 GiB machine it proposes a compact model and bounded context. On a 128 GiB machine it may propose a larger specialist if the runtime supports it. A 400B pack shall remain unavailable for activation when any required memory domain or backend is insufficient.

Before formatting storage, the installer shall display the exact target disk and partition effects. After installation it shall validate the boot chain, create the first user, configure protected storage, and run an offline smoke workflow. A failed accelerator probe shall leave a working manual desktop and supported CPU path. It shall not silently substitute remote inference.

## Create a business artifact from local files

For “Find these invoices, make a spending sheet, and animate the monthly trend,” the session service resolves the current user and file scope. Retrieval returns authorized artifact versions. The planner proposes a typed workflow. The resource service reserves inference and worker budgets. A parser extracts data, a calculation engine creates the spreadsheet, a renderer creates the chart and programmatic animation, and the artifact service publishes validated versions with source references.

The user sees actual task progress and can edit outputs or cancel. A failed rendering step shall not mark the whole workflow complete. Previously committed results remain identified; staged incomplete results remain recoverable or are discarded according to policy. Retrying a step shall not duplicate an already committed artifact.

## Request a large specialist

When a user selects a 70B or 400B specialist, the model manager shall estimate and then reserve the exact placement. It shall display loading, ready, queued, or unavailable states. If the model fits only with offload, the UI shall identify that execution mode and its measured service class. An unavailable specialist shall not prevent the compact model from helping the user choose a smaller model or prepare an asynchronous task.

If the same memory pool cannot retain both models safely, the system shall quiesce and unload the compact runtime before loading the specialist, while keeping the deterministic shell, resource service, file service, and cancellation controls active. Recovery to the compact model is a new bounded load, not a promise of simultaneous residency.

## Memory pressure during inference

A foreground application may increase its memory use after a model starts. The resource service shall stop admitting background work, evict unused derived caches, reduce new request concurrency, and apply the pressure policy. It shall not silently shorten an accepted request or change its model mid generation. If continuation is impossible, it shall stop at a supported safe boundary, report the interruption, preserve committed user work, and offer a new request under a smaller profile.

## Multimodal and legacy work

Speech, images, screen capture, sampled video, and typed requests shall use one identity and permission model. Capture indicators and manual stop controls shall remain responsive while inference is busy. The OS shall open selected native applications through versioned adapters, keep editor sessions when needed, and reconcile external file modifications into artifact history. Each adapter shall publish exactly which application versions and operations are supported.

# 3 System decomposition and implementation baseline

## Selected stack

Use Ubuntu 24.04 LTS amd64 as the P0 and initial A1 distribution. P0 develops services as signed Debian packages on a patched stock installation. A1 ships a product image assembled from the same pinned Ubuntu packages with read only A/B system slots, systemd supervision, cgroup v2 and a Wayland desktop session. The immutable image, health gated updates and product signing are engineering deliverables; stock Ubuntu Desktop and Server do not provide this exact A/B design automatically.

Start established server boards on the maintained 24.04 GA kernel family, initially 6.8, where the selected accelerator supports it. Use a supported 24.04 HWE or OEM track for newer client hardware when required and certified. Desktop and server may use different qualified kernel tracks while sharing the same Ubuntu userland and service APIs. Freeze the exact package revisions for each build; do not freeze an obsolete kernel ABI indefinitely. Canonical documents the different desktop HWE and server GA defaults. [S17]

Use Rust for the resource service, policy broker, model catalog, and artifact transaction service where practical. Use C or C++ interfaces for inference backends and driver integrations. Python is appropriate for isolated data and content workers and build tools. Use an established browser or native UI toolkit for the conversational shell; do not place the authorization engine in the UI process. Freeze compiler and library revisions at P0; any substitution must pass the same contracts.

llama.cpp is the selected initial consumer backend because its project exposes CPU, multiple accelerator paths, and CPU plus GPU execution. Each compiled backend and model combination still requires qualification. [S5] vLLM is the selected initial server backend for compatible larger GPU deployments; its distributed serving model provides tensor and pipeline parallel options. [S6] Vendor NPU runtimes are separate adapters rather than an assumed universal backend.

## Services and authority

| Service | Primary responsibility | State and authority |
| --- | --- | --- |
| Shell and session service | Conversation, canvas, attachments, progress, accessibility | User identity and session references; no raw device authority |
| Planner and inference gateway | Produce structured plans and stream model output | Untrusted content; authenticated local client of runtime |
| Model manager | Verify packs, select backend, supervise lifecycle | Catalog and model digests; controlled model storage access |
| Resource service | Account for pools, admit work, reserve leases, enforce pressure policy | Authoritative resource ledger; narrow platform adapter |
| Policy broker | Validate permissions and issue scoped handles | User grants, revocations, effect authorization |
| Workflow engine | Execute typed DAGs, checkpoint, retry and reconcile | Durable workflow journal and idempotency records |
| Skill supervisor | Create sandboxes, enforce quotas, reap workers | Limited launch authority; no general root command execution |
| Artifact and index services | Versions, transactions, semantic organization and retrieval | Authoritative objects and rebuildable indexes; per user ACLs |
| Hardware service | Inventory and apply bounded CPU, memory, I O and power policies | Allowlisted driver interfaces and audited changes |
| Platform adapter | Processes, mappings, quotas, devices, events and IPC | Linux implementation in A1; future microkernel counterpart |

The resource service and policy broker have different responsibilities. A memory reservation does not grant file access. A file capability does not reserve GPU memory. Every executing workflow shall hold both the required authority and an active resource lease.

## Persistence and failure domains

Use separate state stores for model inventory, resource intent, workflow history, artifact metadata, and derived search indexes. Use SQLite WAL with synchronous durability for the initial single machine control plane; the A3 shared control plane uses PostgreSQL and an explicitly managed HA topology. In memory ledgers track live allocations; persistent intent records support recovery. After a restart, actual processes and device allocations must be reconciled before a persisted reservation is considered live.

An inference worker shall run in its own supervised process or process group. A worker crash shall not kill the shell or metadata service. A privileged launch helper shall expose fixed structured operations, not a shell string. Large multi GPU workers shall be supervised as one model replica so a failed rank cannot leave surviving ranks serving incomplete results.

## Deployment editions and scale boundaries

| Edition | Host services and user experience | Scale method |
| --- | --- | --- |
| Desktop A1 | GNOME Wayland session, product shell, local systemd services, SQLite metadata, llama.cpp and qualified accelerator adapters | One user workstation, multiple isolated sessions; 4–32B according to the certified profile. No Kubernetes dependency. |
| Workstation and Server A2 | Same services headless or with optional desktop, vLLM for compatible GPUs, local durable metadata, authenticated LAN gateway when enabled | Larger memory and multiple GPUs for one replica; independent replicas for additional users. 70–400B requires separate certificates. |
| Cluster A3 | Ubuntu worker nodes, containerd, upstream Kubernetes provisioned with kubeadm, shared gateway, PostgreSQL and object storage | Replicated services and model replicas; optional tensor or pipeline execution across nodes after topology tests. |

A2 can expose a single server to approved users without A3. Its LAN API uses TLS, authenticated users and explicit data scopes. A3 adds orchestration and control plane HA. Adding nodes for more simultaneous users is independent of splitting one 400B model across nodes. Many smaller replicas can serve a large deployment; one 400B replica can also occupy a single host. No parameter count requires Kubernetes by itself.

## High level architecture

The following architecture map is an editable Word table. Each row is a boundary with its own failure and authority rules; interfaces are named so engineering teams can implement the connections.

| Boundary | Components | Connections and trust |
| --- | --- | --- |
| User session | Wayland shell, accessible manual UI, CLI, optional remote client | Sends authenticated requests to gateway; capture uses desktop portals. |
| Plan and effect control | Inference gateway, planner, policy broker, workflow engine | Planner produces untrusted plans. Broker grants scoped effects; workflow engine rechecks grants at dispatch. |
| Execution and storage | Model manager, resource service, skill supervisor, artifact service | Lease binds worker resources. Artifact capability binds data access. Both are required to run a step. |
| Host mechanisms | Ubuntu Linux, systemd, cgroup v2, AppArmor, seccomp, ext4, vendor drivers | Kernel enforces memory and process isolation. Drivers execute device operations. No LLM executes in kernel privilege. |
| Optional cluster control | Kubernetes API and controllers, gateway replicas, PostgreSQL, object service, node agents | Cluster scheduler chooses eligible nodes; each node agent is final authority over local resource leases. |

The desktop request path is session to gateway to planner, then policy and resource validation, then workflow dispatch to workers, then artifact commit and terminal receipt. In A3 the gateway routes to a model replica and the cluster controller coordinates node leases. The output returns through the same authorization and artifact contracts. Large tensors and KV state travel only through a separately qualified inference fabric; they do not pass through the conversational UI.

## Ubuntu component ownership

| Component | Implementation baseline | Product responsibility |
| --- | --- | --- |
| Boot and kernel | Qualified Ubuntu kernel packages and firmware; signed unified kernel image for A1 | Image assembly, trust enrollment, per slot root hash, trial boot and recovery verification |
| Desktop | GNOME on Wayland with PipeWire and xdg desktop portals | Conversational application and canvas; maintain ordinary desktop and keyboard recovery |
| Resource and identity | systemd, cgroup v2, PAM, polkit for bounded host actions | Leases, model admission, narrow privileged helper and effect capabilities |
| Isolation | AppArmor enforcement, seccomp, namespaces; KVM microVM for untrusted native generated code | Profiles, resource bounds and tests. A container alone is not the hostile code boundary. |
| Local state | ext4 on LUKS2 encrypted data volume; SQLite WAL; per user artifact namespaces | Crash ordering, quotas, backup keys, reconciliation and index rebuild |
| Enterprise state | PostgreSQL with one fenced writer; replicated object storage and separate indexes | Schema, transaction receipts, HA operations, migration and recovery tests |
| Inference | llama.cpp; vLLM GPU images; isolated vendor NPU adapters | Model and device matrix, estimators, cancellation, memory reconciliation and benchmarks |
| Build and updates | Pinned Ubuntu packages and signed product Debian packages; immutable A/B image | Product update agent, staged rollout, software inventory and provenance |

Use stock Ubuntu system components where possible. A customized image does not automatically inherit Canonical validation for the complete product. AppArmor must remain enforced in release builds; learning profiles are confined to the lab. Ubuntu documents AppArmor’s privilege restriction role. [S21]

## Package and service layout

Create llmos-base, llmos-desktop, llmos-server and llmos-cluster-node metapackages. They select common services and edition specific dependencies from a signed product APT repository. These names are proposed packages to develop, not existing Ubuntu packages. Build services into /usr/lib/llmos, default policy into /usr/share/llmos, managed configuration into /etc/llmos, sockets into /run/llmos, durable state into /var/lib/llmos and disposable data into /var/cache/llmos. Model packs use immutable digest directories under /var/lib/llmos/models.

Separate systemd units for the gateway, model manager, resource agent, policy broker, workflow engine, artifact service and indexer. The user shell runs in the logged in user session. Persistent services use dedicated service accounts; generated code never inherits their identity. Start the manual shell without waiting for the model. The model health state affects conversational availability, not the boot success criterion for essential recovery.

The signed configuration schema contains edition, permitted backends, allowed model digests, memory reserves, worker quotas, network endpoints, update channel and backup policy. Unknown fields and unsafe combinations fail validation. The installer writes secrets through a protected first boot flow, not an image template. Change control records who changed a value and which tests its change invalidates.

## Cluster control and data persistence

Use kubeadm, containerd and a pinned supported upstream Kubernetes minor as the initial A3 orchestration implementation. Pin a CNI with tested NetworkPolicy behavior; start with Calico and a CSI storage driver validated on the lab. Kubelet and containerd shall use compatible systemd cgroup drivers. Kubernetes documents this alignment and HA control plane topologies. [S22] [S23]

Production HA planning starts with three control plane nodes across independent failure domains and at least two separately placed application gateway replicas. Select either stacked or external etcd deliberately; the initial topology is stacked three member etcd. The load balancer is redundant. A two node lab exercises distributed inference but cannot establish three member control plane fault tolerance. Worker counts and accelerator layouts are capacity decisions, not quorum decisions.

Use PostgreSQL with a single fenced writable primary, at least two standbys, synchronous replication policy for acknowledged metadata, automated failover using a qualified Patroni and quorum store deployment, and retained backups. During loss of safe quorum or synchronous durability, fail writes closed instead of silently degrading the published RPO. Every acknowledged artifact commit requires durable content placement before a database reference. The object service must publish replication, durability and failure semantics; an S3 compatible API alone supplies no durability guarantee. Use Ceph RGW with three replicated copies across independent storage failure domains as the initial enterprise object implementation, subject to WP19 testing; a smaller supported customer object service is an explicit deployment variant. Give Patroni a separately managed three member quorum store; do not reuse Kubernetes internal etcd for application state. Indexes remain rebuildable. Do not share SQLite files over NFS between active writers. Object dataset restore and 400B model rehydration have independently measured recovery times; Q19 metadata recovery does not imply a four hour restore of an arbitrary object archive.

Model registry manifests are centrally versioned; each worker verifies and caches immutable shards on local NVMe. A3 rollout prefetches models with bounded fanout before activating replicas. Startup disk and network budgets include simultaneous downloads and retained rollback packs. Keep management, storage and collective traffic on explicitly controlled paths. Node heartbeat failure fences the whole affected model replica; it does not authorize partial model output.

# 4 Model capacity and memory calculations

## Units and calculation rules

One B parameter means one billion parameters. GB denotes 10^9 bytes and GiB denotes 2^30 bytes. The implementation shall store sizes as checked unsigned 64 bit byte counts. Human interfaces may display GiB and the device vendor capacity together. All tables below use GiB unless explicitly marked GB. K context means 1,024 tokens; 8K is 8,192 total tokens, including prompt and generated output.

Raw weight bytes = parameter count × bits per parameter ÷ 8. This excludes scales, zero points, unquantized tensors, alignment, runtime repacking, activation buffers, KV state, and device workspaces. For early 4 bit planning, this document uses raw weight bytes × 1.20 as a weight package allowance. The 20 percent is an engineering allowance, not a property of all 4 bit formats. Production admission shall use actual tensor storage and measured residency.

## Weight capacity matrix

| Parameters | Raw 4 bit GiB | Raw 8 bit GiB | Raw 16 bit GiB | 4 bit planning GiB |
| --- | --- | --- | --- | --- |
| 4B | 1.86 | 3.73 | 7.45 | 2.24 |
| 6B | 2.79 | 5.59 | 11.18 | 3.35 |
| 8B | 3.73 | 7.45 | 14.90 | 4.47 |
| 14B | 6.52 | 13.04 | 26.08 | 7.82 |
| 32B | 14.90 | 29.80 | 59.60 | 17.88 |
| 70B | 32.60 | 65.19 | 130.39 | 39.12 |
| 120B | 55.88 | 111.76 | 223.52 | 67.06 |
| 200B | 93.13 | 186.26 | 372.53 | 111.76 |
| 400B | 186.26 | 372.53 | 745.06 | 223.52 |

These are arithmetic storage estimates for dense parameter counts, not complete system requirements. A 400B 4 bit model has 200 GB of raw weights and a 240 GB planning allowance, or about 223.52 GiB. A 405B reference is slightly larger and shall use its actual manifest. Two or three bit formats may reduce weight storage further but require their own quality and backend gates; they do not make a consumer NPU automatically capable of running the model.

## Recommended deployment profiles

| Profile | Typical model option | Physical memory planning | Execution scope |
| --- | --- | --- | --- |
| C16 | 4B 4 bit; selected 6B with short context | 16 GiB shared RAM; 24–32 GiB preferred for 6B and multimodal work | Compact consumer; one foreground sequence |
| C32 | 4–6B control and optional 8–14B | 32 GiB shared RAM; qualified 8–16 GiB GPU optional | Mainstream consumer; mutually exclusive large residents if required |
| C64 | 14–32B 4 bit | 64 GiB RAM; 24–32 GiB GPU or sufficiently allocatable shared RAM | Advanced consumer and development workstation |
| W128 | 32–70B 4 bit; selected 120B with constraints | 128 GiB RAM; 48–96 GiB usable aggregate GPU memory for GPU resident variants | Workstation; backend and per device fit required |
| W256 | 70–200B 4 bit | 256 GiB RAM; about 96–192 GiB usable aggregate GPU memory according to model | Workstation or server; longer context separately qualified |
| W512 | 200–400B 4 bit | 512 GiB RAM for host resident or mixed execution; 400B GPU resident example below | Large workstation or single server |
| S1T | 400B 8 bit or larger contexts | About 1 TiB host RAM for host resident planning; GPU memory sized independently | Server deployment |
| S2T | 400B 16 bit with operating margin | About 2 TiB host RAM for host resident planning; GPU memory sized independently | Server deployment and reference quality evaluation |

These are purchasing and qualification starting points, not minimums guaranteed by parameter count. For example, 128 GiB can accommodate some 120B 4 bit workloads in capacity terms but does not establish usable speed. The entire range shall use the same service APIs. A machine’s memory controller, motherboard, firmware, GPU allocation ceilings, power supply, and cooling determine which physical configuration is possible.

The core OS shall remain lightweight enough to operate with the C16 profile. Content worker budgets include any microVM guest and guest kernel overhead. On C16, run generated code sequentially with inference or deny the operation if both cannot fit; do not reserve an unaccounted VM beside the model. Supporting 400B shall not enlarge the mandatory kernel image or force every consumer installation to reserve server scale cache pools.

## KV cache formula and context scaling

For a conventional transformer with identical full attention layers and grouped query attention, logical KV bytes = 2 × L × T × Hkv × D × E × S. L is layer count, T is retained tokens per sequence, Hkv is the number of KV heads, D is head dimension, E is bytes per stored KV element, and S is concurrent sequences. The factor 2 stores both keys and values. Use the sum over layers and actual sequence lengths for heterogeneous architectures.

| Illustrative attention layout | 8K one sequence | 32K one sequence | 128K one sequence | 32K four sequences |
| --- | --- | --- | --- | --- |
| 32 layers 8 KV heads 128 head width FP16 | 1.00 | 4.00 | 16.00 | 16.00 |
| 80 layers 8 KV heads 128 head width FP16 | 2.50 | 10.00 | 40.00 | 40.00 |
| 126 layers 8 KV heads 128 head width FP16 | 3.94 | 15.75 | 63.00 | 63.00 |

The 126 layer example uses the attention dimensions exposed in NVIDIA’s published Llama 3.1 405B configuration. [S2] Meta provides the corresponding 405B model family reference. [S1] The table describes logical KV payload before block rounding, alignment, scales, replication, and backend overhead. FP8 or INT8 KV payload may approximately halve the element storage, but additional metadata and accuracy qualification are required.

Sliding window attention may retain fewer tokens per layer. Latent attention, state space layers, hybrid models, recurrent state, multimodal cross attention, and encoder decoder models require architecture specific estimators. The manager shall refuse to apply a generic KV formula when the manifest cannot describe the state. Prefix sharing reduces duplicated retained state only for matching authorized cache blocks; it does not eliminate new token attention or model weights.

## Complete pool accounting

For every physical memory domain j, projected peak demand shall include resident weight shards, KV blocks, activation and prefill workspaces, attention scratch, runtime graphs, communication buffers, auxiliary models, staging allocations, and the required reserve. Host domains additionally account for the OS, applications, page cache residency, pinned transfer buffers, and metadata services. Device domains additionally account for display and driver reservations. A shared allocation appears once in its physical domain even if several processes map it.

GPU VRAM is not automatically added to host RAM as one flat pool. Separate memory domains require an explicit placement and data movement plan. Unified memory allocations share a physical pool; counting both CPU and GPU reported usage without allocation identity can double count it. Conversely, a full host checkpoint copy and a repacked GPU copy consume two real allocations and must both be counted during loading.

## Worked compact profile

The following is a proposed 16 GiB shared memory budget for a 6B 4 bit model with the illustrative 32 layer KV layout at 8K and one sequence. Actual 6B architectures may have different state sizes. P0 shall substitute measured values and lower the model or context if the budget fails.

| Allocation | GiB | Treatment |
| --- | --- | --- |
| Kernel desktop and control services | 3.00 | Protected system working set |
| Weight package allowance | 3.35 | Shared resident model storage |
| Logical KV payload | 1.00 | Add actual allocator overhead during certification |
| Inference scratch and runtime | 1.50 | Measured peak must remain within allowance |
| Display speech or vision staging | 1.00 | Auxiliary models activated within this bound |
| Application and content worker allowance | 2.00 | Restrict heavier workers or queue them |
| Free operating reserve | 2.00 | Not available to ordinary model admission |
| Planned total | 13.85 | Leaves 2.15 GiB for observed variance and remaining overhead |

If a selected speech or vision model exceeds the auxiliary allowance, it shall be swapped in through the model manager or the device shall use a larger profile. “Full multimodal” describes supported operations; it does not require all generative models to remain resident simultaneously.

## Worked 400B host memory profile

For a hypothetical dense 400B 4 bit package using the 126 layer attention example, one 32K sequence gives the following 512 GiB host resident planning budget. CPU execution or mixed offload may fit this profile; its interactive performance remains a separate measurement.

| Allocation | GiB | Basis |
| --- | --- | --- |
| Weights with planning allowance | 223.52 | 400B raw 4 bit multiplied by 1.20 |
| Logical KV at 32K | 15.75 | One sequence and FP16 elements |
| Runtime activation and communication allowance | 32.00 | Provisional measured peak ceiling |
| Loading or conversion staging allowance | 32.00 | Streaming loader must enforce this limit |
| OS applications and compact control runtime | 24.00 | Includes the small model if simultaneously resident |
| Free operating reserve | 64.00 | Protect control and foreground operation |
| Planned total | 391.27 | About 120.73 GiB remains before physical limit |

The staging allowance requires prequantized, shardwise loading. A loader that first materializes an entire 16 bit copy violates this profile and shall be rejected. At 128K, logical KV becomes 63 GiB for one sequence and the total becomes 438.52 GiB before additional runtime changes. Four independent 128K sequences require 252 GiB of logical KV and no longer fit this worked budget. Admission must use a context and concurrency limit, not just model size.

## Worked 400B GPU placement

An illustrative four GPU replica with each device reporting at least 80 GiB usable physical VRAM has 320 GiB before the following per device reservations. With approximately even tensor partitioning, the 223.52 GiB weight allowance is about 55.88 GiB per GPU. A 32K FP16 KV cache sharded across four ranks adds about 3.94 GiB per GPU. An 8 GiB workspace and communication allowance plus an 8 GiB protected reserve bring each rank to about 75.82 GiB.

This is only a capacity example. Replicated tensors, uneven layers, KV head replication, graph capture, supported quantization kernels, and interconnect topology can invalidate it. If the backend replicates the full 15.75 GiB KV on every rank, the same per rank calculation reaches 87.63 GiB and fails. Nominal card labels must be converted to driver reported bytes before use; four cards sold with a particular capacity do not establish a usable 320 GiB replica.

Use 512 GiB host RAM as the initial large model reference host to allow model staging and diagnostics, then qualify a lower host memory variant only after measuring the loader. A practical procurement target with more room is at least 384 GiB aggregate device capacity with a valid per device plan, or an equivalent larger memory accelerator configuration. A high bandwidth GPU fabric is preferred for tensor parallelism. The plan does not recommend purchasing an exact card combination before the P0 placement and throughput experiment.

## Bandwidth feasibility and offload limits

For single sequence dense decoding that streams most weights each step, a useful optimistic bound is tokens per second no greater than effective weight read bandwidth divided by weight bytes read per token. A 240 GB packed weight set at an assumed effective 200 GB/s gives roughly 0.83 tokens/s before compute, KV traffic, and communication. At an assumed 1 TB/s it gives roughly 4.17 tokens/s. These are illustrative bandwidth bounds, not benchmark predictions or universal bounds for batched or speculative systems.

If an implementation transfers 100 GB of missing weights across a link sustaining 25 GB/s for every token, transfer alone takes four seconds per token. If an SSD supplies the entire 240 GB set at an assumed sustained 7 GB/s each step, weight reads alone take about 34 seconds per token. SSD capacity can enable storage or experimental execution but does not replace fast working memory for interactive service. Explicit offload keeps known layers or experts on selected domains; uncontrolled page thrashing is a failure condition.

## Storage and installation capacity

Disk admission shall reserve the active model revision, retained rollback revision and incoming verified revision when all three coexist. A 400B 4 bit pack at the 223.52 GiB planning allowance requires about 670.56 GiB for these three copies alone. The installation shall avoid placing a duplicate copy inside every system slot when a shared immutable model store can preserve release identity safely.

For an initial 400B lab image, allow 80 GiB for system slots, EFI, recovery and compact assets, 670.56 GiB for the three large model revisions, 32 GiB for bounded compilation and diagnostic data, 128 GiB for user workspace and 128 GiB free operating margin. The total is approximately 1,038.56 GiB before filesystem overhead. A nominal 2 TB NVMe device is a reasonable starting capacity for this specific plan; 4 TB or more is preferable for several models, datasets or retained results. Higher precision packages require a new disk calculation using their actual byte size.

The compact consumer baseline should start with a 512 GB NVMe device and independent system, model cache and user quotas. Storage speed, write endurance, free space, encryption throughput and flush behavior shall be tested under the actual model loader and artifact workflow. SSD capacity shall never be represented as an equivalent increase in GPU VRAM or fast resident inference memory.

# 5 Memory cache and accelerator low level design

## Addressing and allocation contract

All system services and inference workers shall use 64 bit builds. Model file offsets, byte counts, strides, tensor products, reservations, and telemetry shall use checked 64 bit arithmetic. Validate tensor dimension multiplication before allocation, and reject overflow and out of range mappings. External JSON shall serialize byte counts as decimal strings when cross language integer precision could be lost.

A 400B model does not itself require a new virtual memory architecture. Linux documentation describes the large address space available with ordinary x86 64 paging and the optional extension from five level paging. [S3] For this product, P0 shall certify at least a 2 TiB process virtual mapping test and the physically installed RAM range on each large host. A successful sparse virtual mapping is not evidence that physical pages are available or that a model ran.

The platform shall detect the CPU and firmware physical address width, architecture page granules, kernel configuration, process resource limits, and device allocation limits. It shall not force five level paging for a 400B deployment or assume every ARM64 board exposes the same virtual address width. The runtime shall use ordinary pageable mappings for suitable model files and separately budget pinned, device, and huge page allocations.

## Resource data model

| Record | Required fields | Invariant |
| --- | --- | --- |
| MemoryDomain | Domain ID, kind, physical bytes, allocatable bytes, reserve, NUMA node, device ID, epoch | Shared physical pools have one authoritative identity |
| ModelManifest | Digest, tensor format, parameter count, architecture, quantization, tokenizer, shards, backend constraints | Mutable aliases never identify a loaded model |
| PlacementPlan | Model digest, pool assignments, rank layout, residency, staging, KV formula or measured table, peak per domain | Every rank and host domain fits independently |
| ResourceLease | Lease ID, owner, plan digest, limits, generation, expiry, status | One live generation owns each reservation |
| AllocationRecord | Allocation ID, lease, domain, bytes, category, owner process, shared references | Shared buffers are counted once per physical allocation |
| CacheRecord | Cache ID, type, namespace, dependency digests, bytes, references, expiry | Referenced blocks are never evicted or reused |
| RuntimeProfile | Model and backend digests, hardware signature, context, concurrency, peaks, latency, test evidence | Qualification applies only to the recorded tuple |

MemoryDomain allocatable bytes shall exclude firmware, display, driver, and administrator reservations. Reserve is an additional product margin and must be clearly separated from unavailable physical bytes. Existing allocations shall be reconciled using backend telemetry and OS counters; differences beyond tolerance shall move the worker to a degraded or quarantined state.

## Admission algorithm

First authenticate the request and resolve an immutable model manifest. Validate requested modalities, architecture, backend, quantization, input plus output context, and concurrency. Compute the candidate placement from certified profiles and current topology. Reserve the maximum of loading peak and serving peak for each domain, allowing explicitly scheduled nonoverlapping phases only when the implementation enforces that schedule.

Under one ledger transaction, compare projected use against each domain’s allocatable limit after protected reserve and outstanding reservations. Create a lease with a short preparation expiry and generation number. Release the ledger lock before slow loading. The worker shall acknowledge actual allocation handles and measured residency. The manager shall reconcile them and atomically promote PREPARING to READY. Any failed allocation, incompatible measurement, expired lease, or stale generation triggers bounded cleanup before the capacity is reused.

Serving admission shall reserve KV blocks for the accepted prompt and output limit, or use a documented incremental policy that guarantees an accepted minimum and rejects growth before exhaustion. A1 shall use conservative maximum request reservations. A2 may adopt finer grained continuous batching after cancellation, fragmentation, fairness, and pressure tests pass.

admit(request):

manifest = resolve_verified_digest(request.model)

profile = require_supported_tuple(manifest, request)

plan = estimate_all_domains(profile, request)

with ledger_transaction():

reject_if_stale_topology(plan)

reject_if_any_domain_exceeds_budget(plan)

lease = reserve(plan, owner=request.principal)

try:

actual = backend.prepare(plan, lease.generation)

reconcile_or_fail(lease, actual)

return activate(lease)

except:

fence_worker_and_reclaim_confirmed_allocations(lease)

return typed_failure_with_recovery_options()

The ledger shall never hold a reservation as released merely because the client disconnected. It must confirm worker termination, allocation release, or a device reset that invalidates the previous allocation epoch. For an unresponsive device, quarantine its capacity rather than allocating the same bytes to a new worker.

## Cache classes and eviction

| Cache class | Owner and purpose | Accounting and invalidation |
| --- | --- | --- |
| CPU L1 L2 and last level cache | Hardware stores instruction and data working sets | Fixed hardware resource; optimize locality and tiling; never promise software enlargement |
| OS file page cache | Linux caches model and artifact file pages | Include resident shared pages once; preserve reclaim behavior; avoid global cache drops |
| Resident model tensors | Runtime holds mapped or repacked weights | Digest and placement bound; release after all requests drain |
| KV and recurrent state | Backend stores attention or architecture state | Per sequence or authorized shared blocks; release on completion or bounded retention |
| Prefix cache | Reuses matching prompt state | Bind user security domain, model, tokenizer, adapter, template, position and multimodal dependencies |
| Compilation and graph cache | Backend stores device executable graphs | Invalidate on device, driver, compiler, shape, model or quantization change |
| Retrieval and embedding cache | Index service caches derived document representations | Bind source version, embedding model and ACL epoch; fully rebuildable |
| Artifact preview cache | Renderer stores thumbnails and previews | Bind content version and renderer; never authoritative user data |

Evict unreferenced previews, retrieval results, idle prefix blocks, and idle specialist models before interrupting an active foreground request. The precise order within a class shall consider size, recent use, recomputation cost, and policy. Active KV cannot be discarded while pretending the same request continues. Recompute from authorized retained input only if the backend supports it and the latency contract permits it.

vLLM’s prefix cache design supplies a reference for block hashing, dependency identity, and salted isolation. [S7] The product shall partition sensitive caches by user or approved sharing domain, include all computation changing dependencies, and avoid exposing cache hit timing across untrusted tenants. Prefix reuse within a user session is a performance optimization; persisted conversation and artifact records remain the durable state.

## KV block allocator

Each certified backend shall declare the attention state layout, block token count, alignment, quantized element metadata, and whether KV is sharded or replicated at each rank. The manager shall keep logical token accounting separate from backend physical allocation. Charge partially filled blocks at their full physical size. Prefix sharing shall use immutable blocks and copy on write for divergent suffixes.

Releasing a request decrements block references. A block returns to its free list only after all device operations using it have completed. Use allocation generations to reject stale handles. On user logout or trust boundary change, invalidate access immediately and clear or securely recycle sensitive buffers according to the qualified backend mechanism. Do not claim a universal physical memory erasure guarantee across unsupported device drivers.

## Linux resource implementation

Create service cgroups with a hierarchy separating the interactive shell, control services, foreground inference, background inference, and content workers. Configure memory.high for pressure control and memory.max as the hard boundary, with an explicit swap policy and process limits. The Linux cgroup interface defines these controls and their behavior. [S4] The resource service remains responsible for model aware admission above those controls.

Use cgroup memory.low or memory.min only with measured budgets; overcommitting protected memory can worsen pressure. A1 shall avoid unrestricted model swapping, unbounded locked memory, and model workers with realtime CPU scheduling. Use measured CPU shares, task counts, IO weights, and background priority. Driver allocated GPU memory requires backend quotas and telemetry because ordinary host memory limits alone do not bound all device allocations.

Use NUMA aware thread and buffer placement for large hosts. Benchmark local versus interleaved weights according to the execution plan. Qualify transparent huge pages or explicit huge pages for suitable allocations without forcing global compaction in the desktop path. Linux describes the locality and TLB benefits and memory tradeoffs of huge pages. [S8] Keep a base page fallback, account for pinned memory, and measure page fault and compaction stalls under long running load.

## Pressure state machine

| State | Proposed trigger | Required action |
| --- | --- | --- |
| NORMAL | Usage remains inside certified reservations and reserve | Admit within ledger limits |
| CONSTRAINED | Forecast reserve violation or sustained pressure signal | Stop background admission and evict unreferenced caches |
| DRAINING | Reclaim fails or foreground allocation cannot continue safely | Reject new specialist work; drain or cancel selected lower priority requests |
| RECOVERING | Worker OOM, device error or service restart | Fence failed generation, reconcile state, restart supported backend |
| QUARANTINED | Capacity or device state cannot be trusted | Remove domain from admission; preserve manual shell and diagnostics |

P0 shall determine pressure signal thresholds per machine using measured available memory, pressure stall information, page faults, and device free capacity. Use hysteresis and minimum state residence times to prevent repeated load and unload cycles. Fixed percentages are defaults for experiments, not hardware independent safety proofs. The correctness invariant is that committed reservations and protected reserves never exceed the certified allocatable pool.

## Loading and unloading

The lifecycle is DISCOVERED, VERIFIED, QUALIFIED, RESERVING, LOADING, WARMING, READY, DRAINING, UNLOADING, then VERIFIED; failures enter FAILED or QUARANTINED. Only READY replicas accept inference. READY includes completed tokenizer and output sanity checks and measured allocation reconciliation.

Load prequantized shards incrementally, verify shard digests, avoid unnecessary full checkpoint copies, and bound host staging. Precompile approved NPU assets during package preparation when required. Unload after active references drain, flush durable task state, release graphs and KV, and acknowledge actual reclaimed capacity. A model alias update shall create a new immutable revision and drain the old one rather than mutate weights in place.

## Linux memory and process enforcement

Use separate llmos-control.slice, llmos-inference.slice and llmos-workers.slice groups, with per replica children and per tenant worker children. Bind desktop responsiveness to measured budgets in the user session as well as system services. Apply CPUWeight, IOWeight, TasksMax, MemoryHigh and MemoryMax through the installed systemd API. Set MemorySwapMax to zero for model workers initially; any OS swap or zram policy is a separate budget and must pass the pressure tests. Systemd maps these resource controls to cgroup mechanisms. [S24]

Set memory.high below memory.max for a worker so there is a recoverable pressure interval; select the interval from measured allocations rather than a universal percentage. Read cgroup memory.events and pressure stall information; reconcile process RSS, shared mappings and vendor counters without adding overlapping metrics. Never use virtual mapped bytes as resident usage. cgroup memory limits do not reserve memory physically and do not universally limit GPU VRAM. The ledger and driver aware backend remain necessary.

Do not copy a vendor example that sets memlock unlimited for every account into the OS. Derive a finite per service locked memory allowance from certified staging and DMA needs. Use a hard refusal when the vendor runtime cannot operate within the validated limit. For vLLM containers, explicitly size /dev/shm and include it in host accounting. No global drop_caches command or realtime scheduling privilege is exposed as a skill.

On large hosts, discover NUMA nodes, PCIe root complexes, peer to peer access, available large BAR mappings and IOMMU configuration. Bind compute threads, pinned staging and model shards according to measured locality. Huge pages remain an opt in per profile optimization. BIOS memory capacity, CPU physical address width and kernel configuration shall be validated up to the advertised 512 GiB, 1 TiB or 2 TiB host tier. No custom memory manager or microkernel is required simply because the model reaches 400B.

## Disk layout and verified image updates

P0 uses stock Ubuntu for fast integration. The A1 installer produces a GPT disk with an EFI system partition, two system root slots, recovery assets and a separately encrypted data volume. Budget at least 2 GiB for EFI assets, 32 GiB for each root slot and 8 GiB for recovery as initial floors; the image builder increases them when measured contents plus 25 percent growth margin require more. The compact model lives in the shared signed model store, not duplicated in both roots. Active, incoming and rollback versions remain distinct until garbage collection is safe.

Each root slot contains a read only ext4 image protected by dm-verity. Its root hash, kernel, initramfs and fixed security relevant command line are bound in a signed unified kernel image. dm-verity detects block integrity failures; confidentiality for user data comes from LUKS2. [S25] The unified kernel image specification defines packaging for kernel and boot components. [S26]

The initial reference boot design uses systemd-boot and signed UKIs on UEFI machines that support the documented product signing key enrollment. The installer checks firmware capability and preserves a tested recovery path. It shall not require disabling Secure Boot to claim verified boot support. Boards that cannot trust the required image chain are unavailable in this verified boot profile until an alternative chain is qualified. Bootloader and firmware updates have separate recovery procedures because A/B roots alone do not protect the EFI bootloader or firmware.

The product update agent shall lock the update transaction, verify a release manifest, check free space and schema compatibility, write and fsync the inactive root and verity tree, verify the resulting digest, stage its signed UKI, then select a trial boot with a maximum of three attempts. A slot becomes permanent only after essential storage, identity, manual access and control service health checks pass. Systemd boot counting supplies a mechanism for automatic fallback; integrating product health checks and durable slot state is still engineering work. [S27]

Root rollback shall not revert user documents, installed model identities or effect receipts. Database schema changes use expand and contract migrations, preserving backward reads across the trial interval. A destructive schema migration requires a verified backup and an explicit forward recovery plan. /etc changes are rendered from versioned policy and narrowly allowlisted machine state. Mutable /var cannot be a path for unsigned code injection into privileged services.

## Network security and application integration

A1 local services bind authenticated Unix sockets by default. A2 remote API exposure is an administrator enabled feature with TLS, OIDC or provisioned service identities, rate limits and per user grants. SSH is off in the consumer image until configured and uses key based administration in server images. Cluster joins use expiring enrollment tokens followed by rotated node certificates. Bind public ingress only to the gateway; never expose Ray, collective launchers, Redis or model engine administration directly.

On desktop, use NetworkManager for connections, systemd-resolved for name resolution and one declared firewall policy manager. On servers use Netplan with networkd where qualified. On Kubernetes workers, coordinate host firewall and CNI rules; do not layer conflicting UFW rules over the CNI without tested ownership. Enforce egress allowlists for connectors and tenant workers. Control channel TLS does not encrypt GPU RDMA or collectives; the security certificate must identify how those paths are protected.

Launch native applications through desktop entries and versioned adapters. Capture uses portal permissions and visible indicators. Product code shall not patch GNOME compositor internals as an A1 dependency. Choose packaged LibreOffice and browser versions for the first adapter matrix; native desktop applications with a retained session are not forcibly converted into short lived agents. Containerized content workers and microVM generated code workers return artifacts through the same commit service.

# 6 Execution modes and hardware qualification

## Execution mode selection

| Mode | Placement | Product treatment |
| --- | --- | --- |
| CPU resident | Weights and state in host RAM | Required compact fallback on qualified CPU; large models capacity and speed certified separately |
| Integrated GPU or NPU | Allocations in shared RAM or device managed pools | Consumer path only for supported model operators and allocation limits |
| Single discrete GPU | Most weights and state in VRAM | Prefer when one device fits and meets the workload target |
| CPU plus GPU offload | Explicit layers or tensors split between host and device | Publish offload plan, host budget, transfer cost and measured latency |
| Multiple GPUs in one host | Tensor, pipeline or supported hybrid partition | A2; validate each rank, collectives, topology and failure behavior |
| Expert placement | Mixture of experts with expert routing and optional offload | A2 only for qualified architecture and backend; total weights still accounted |
| Multiple nodes | Networked replica with explicit model parallel placement | A3; separate permission, network, consistency and recovery contract |
| SSD weight paging | Missing weights fetched from local storage | Experimental or asynchronous class unless workload actually meets interactive gate |

Tensor parallelism partitions selected tensor operations and introduces collective communication. Pipeline parallelism partitions layers and transfers intermediate activations. Data parallelism duplicates model replicas and does not solve a single replica memory shortage. Expert parallelism partitions experts and may introduce all to all traffic. The exact implementation and supported combinations belong to the selected backend, not a generic kernel feature. [S6]

## Vendor platform policy

| Platform family | Initial qualification approach | Required evidence before support |
| --- | --- | --- |
| AMD Ryzen AI 400 | CPU and qualified integrated GPU first; NPU adapter for supported packaged graphs | Exact OEM board, kernel, firmware, quantization, NPU or GPU runtime and memory ceilings |
| AMD Ryzen AI Max PRO | Evaluate larger shared memory profiles and GPU execution | Actual installed RAM and accelerator allocatable share; sustainable bandwidth and thermals |
| Intel Core Ultra Series 2 and 3 | CPU and integrated GPU paths; OpenVINO NPU adapter where supported | Exact processor variant, Linux driver and runtime matrix; graph compilation and context limits |
| Snapdragon X2 Elite | ARM64 build after native board support validation | Boot, storage, display, suspend, network, GPU or NPU runtime and native application coverage |
| Discrete GPU workstation or server | Linux host with one certified accelerator family per replica initially | Supported quantized kernels, usable VRAM, interconnect, power, cooling and rank recovery |

AMD’s Linux LLM documentation and Intel’s OpenVINO system requirements are the starting references for their respective adapters. [S9] [S10] Published NPU TOPS shall not be converted directly into tokens per second. A vendor’s Windows example does not establish support for the proposed Linux installation. The Qualcomm developer example is useful context but is not a substitute for a native board support test. [S11]

The original consumer families do not become 400B interactive platforms merely by installing this OS. A fixed 16–128 GiB memory configuration cannot hold the worked 400B 4 bit weight allowance in that memory pool. A supported external GPU arrangement or a different workstation or server changes the hardware profile; it does not remove model placement and bandwidth requirements.

## Backend capability descriptor

Each backend shall expose supported architectures, tensor formats, weight and KV quantization, maximum compiled context, dynamic shape support, multimodal input limits, maximum allocation size, cancellation boundary, concurrency model, state export support, offload modes, and parallelism combinations. The descriptor shall be bound to the binary, driver and device revisions that were tested.

No plugin may return “supported” solely because it can parse a model file. Import requires successful operator coverage validation or an explicit fallback plan. Silent CPU fallback for unsupported graph operations shall be disabled or reported with measured latency and host resource impact. An NPU runtime may use external system memory despite small local SRAM; neither SRAM size nor nominal TOPS alone identifies the maximum model size.

## Ubuntu accelerator qualification matrix

| Path | Initial Ubuntu implementation | Qualification boundary |
| --- | --- | --- |
| CPU | llama.cpp with a portable CPU build plus tested optimized variants | Required offline fallback for the compact model; SIMD dispatch must avoid illegal instructions on older certified CPUs. |
| NVIDIA GPU | Native driver in the host; compatible CUDA userspace in the worker image; llama.cpp or vLLM by model | Select actual supported GPU and runtime build. Toolkit OS support does not guarantee a prebuilt engine supports that CUDA revision. |
| AMD discrete or integrated GPU | Supported ROCm combination where available; qualified Vulkan path may serve llama.cpp alternatives | Check Radeon or Instinct specific documentation for the exact GPU. Ryzen AI NPU support is a separate stack. |
| AMD NPU | Ryzen AI adapter using the vendor Linux packages and permitted prepared models | Current 1.8 instructions use 24.04 amd64 packages and name STX/KRK. Do not infer every Ryzen AI 400 or Max PRO SKU is covered. [S16] |
| Intel GPU and NPU | OpenVINO adapter plus separately installed compatible device drivers | Reviewed 2026 page lists 26.04 CPU/GPU; its NPU section lists 24.04 as preview. Product NPU support remains conditional on exact hardware and tests. [S10] |
| Snapdragon ARM64 | Native Ubuntu arm64 image only after board qualification | CPU fallback first if boot and devices pass. GPU/NPU support requires a documented Linux runtime for the exact board; no Windows compatibility inference. |

AMD’s reviewed LLM flow uses prepared NPU models and excludes hybrid Linux flow. [S9] A 4–6B product model is an objective for the CPU/GPU baseline; an NPU pack must independently satisfy the catalog and quality requirements. Do not replace it with a smaller supported vendor demonstration and advertise that as 6B certification.

AMD ROCm installation instructions are a release specific starting point for the GPU branch. [S28] Qualification locks model kernels, PyTorch where applicable, runtime, driver, firmware and kernel together. Avoid mixing a new CUDA or ROCm major with an older prebuilt vLLM image without explicit compatibility evidence. Do not publish invented driver patch numbers in the requirements; WP01 and WP02 freeze actual tested versions at G1.

## Scale and scheduling design

For a single host, the local resource agent owns GPU allocation, including display reserve. A2 may place an entire vLLM replica under one managed cgroup with multiple rank processes. For A3, Kubernetes selects node and device eligibility using labels, taints, topology and device plugin resources; the model controller obtains provisional leases on all chosen nodes before publishing readiness. If one reservation fails, all provisional reservations expire or are explicitly released after fencing. Keep one admission authority per device to avoid competing host and pod allocators.

Use exclusive GPUs as the initial multi tenant server policy. GPU time sharing is not memory isolation. Enable MIG, other hardware partitioning or validated sharing only on supported devices with separate tests and capacity accounting. Nodes for untrusted native code workers are separated from inference nodes unless a qualified microVM path can provide isolation and required resources. GPU passthrough to arbitrary generated code is outside A1.

Treat an entire distributed model replica as the restart unit. Rank replacement and live KV transfer are optional later optimizations; the first A3 release may cancel interrupted requests, retain durable workflow history and restart on a new generation. Autoscaling uses queue delay, allocated KV and replica readiness; model load time and shard download time are part of scale out latency. Scale to zero is limited to specialist services whose published cold start contract permits it. Keep a compact local control path available on clients.

A3 qualification tiers are 2 worker functional laboratory, 8 worker pilot and 32 worker scale gate, using identical or documented compatible GPU families per replica. Scale the control plane using synthetic events beyond those sizes but label such evidence as simulation. Publish a supported node, replica, tenant and request limit only after the corresponding real deployment passes T61; do not translate a Kubernetes theoretical limit into a product guarantee.

# 7 Portability contract for a future microkernel

## Boundary definition

The platform adapter shall expose process creation, address space mapping, memory accounting, shared buffers, device handles, IO completion, timers, IPC, and resource limit operations. Linux implements these through existing kernel and driver interfaces in Option A. A future microkernel system would implement the same contract using capability controlled kernel objects and userspace driver servers.

| Contract | Option A implementation | Future microkernel responsibility |
| --- | --- | --- |
| reserve and map memory | 64 bit mappings, runtime allocators, cgroups | Frame allocation, address spaces, paging server and quotas |
| create isolated worker | Restricted process, namespaces, seccomp or microVM | Task and address space creation with explicit capabilities |
| share buffer | Qualified file descriptor or device buffer handle | Capability transfer and validated shared mapping |
| access accelerator | Qualified Linux driver and userspace runtime | Native driver server, DMA and IOMMU control, compatible runtime |
| wait and cancel | Event descriptors, timers, process supervision | IPC notifications, timers and revocation protocol |
| recover failed service | Kill and reconcile process or device epoch | Revoke capabilities, quiesce DMA, restart server and reconcile |

This portability layer shall describe semantics rather than emulate every Linux syscall. A 2 TiB mapping contract and 64 bit sizes prepare the service design for large models but do not supply physical RAM, GPU firmware, tensor kernels, or bandwidth. seL4’s proof assumptions illustrate why kernel verification scope must be separated from drivers and application behavior. [S12]

## Microkernel research acceptance

Before committing to a native microkernel edition, demonstrate boot, timer and interrupt handling, protected address spaces, storage durability, display and input, DMA isolation, and a usable inference accelerator on one board. Execute the same compact model and resource contract tests as Option A. Only after that gate should the program attempt large memory NUMA or multiple GPU execution.

A Linux guest can provide compatibility during research, but the architecture shall declare which model runtime and driver functions remain in that guest. Portability conformance in A1 means the service interface is isolated and testable; it is not a claim that a new microkernel has been implemented.

# 8 Detailed functional requirements

## Requirement convention

Every statement in the requirement column is mandatory for its indicated release. A1 requirements apply to the consumer baseline, A2 adds large local model qualification, and A3 adds optional distributed execution. Later releases inherit earlier requirements. Each acceptance column identifies observable evidence and a test case from Section 13. Work package ownership and dependency mapping are defined in Section 11. Changing a mandatory requirement requires a versioned decision and an updated test; a failed test is not an implicit waiver.

All operations shall have an authenticated principal, a correlation ID, a deadline or bounded lifecycle, and typed failures. “No unauthorized effect” means no protected resource read, write, transmission, or privilege transition occurs outside the exact policy grant. The model’s own statement that it complied is never an acceptance oracle.

## Installation boot and recovery

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A001 A1 | The Ubuntu installer shall inventory boot architecture, usable RAM, storage, accelerators and required device support before selecting an edition. | T01 reports the measured inventory and rejects unsupported architecture before disk mutation. |
| A002 A1 | Installation shall require selection of the exact destination disk and show partition effects before destructive execution. | T01 verifies stable disk identifiers and that no unselected disk changes. |
| A003 A1 | The base image shall contain a verified 4–6B control model and all assets needed for its certified offline workflows. | T02 completes the baseline workflow with external network access physically blocked. |
| A004 A1 | Kernel boot, manual desktop, file access and recovery shall remain available if the model pack is missing or corrupt. | T03 boots with the model removed and performs manual file export and clean shutdown. |
| A005 A1 | Ubuntu product boot and updates shall use the signed A/B image design in Section 5 and a recoverable previous system slot. | T04 rejects altered assets and recovers from a failed trial boot without losing committed files. |
| A006 A1 | First boot shall create the first user and administrator explicitly, with no shared default password or embedded deployment secret. | T01 verifies separate identities and absence of usable default credentials. |
| A007 A1 | The recovery environment shall inspect disks, export user files, repair the selected system slot and disable a failing model without inference. | T03 performs each recovery action from offline media and records the outcome. |
| A008 A1 | Suspend, resume and orderly shutdown shall quiesce workers and restore or reload runtime state according to backend support. | T05 completes 100 cycles without leaked leases or corrupted artifacts; unsupported hibernation is disabled. |

## Model catalog and lifecycle

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A009 A1 | Every model pack shall declare immutable digests, parameter count, architecture, tokenizer, quantization, shard sizes and runtime constraints. | T06 rejects missing fields, inconsistent tensor counts and altered shards before activation. |
| A010 A1 | Catalog parsing and size arithmetic shall recognize profiles from 4B through at least 405B without integer truncation. | T07 covers 4B, 6B, 32B, 70B, 120B, 200B, 400B and 405B manifests plus overflow cases. |
| A011 A1 | The catalog shall report recognized, loadable, execution certified and interactive certified states separately for each machine tuple. | T06 prevents an untested profile from displaying a certified label. |
| A012 A1 | The manager shall check operator, format, device and context support before loading and return a precise unsupported reason. | T08 rejects an unsupported attention operator and incompatible NPU graph without silent execution changes. |
| A013 A1 | Loading shall reserve its peak, stream verified shards, bound temporary copies and clean up interrupted preparation. | T09 injects failure at each loading phase and verifies reclaimed capacity and preserved prior catalog state. |
| A014 A1 | Model revision changes shall drain the previous immutable revision and invalidate incompatible derived state. | T10 changes tokenizer, adapter and model digests separately and proves no stale state is reused. |
| A015 A1 | Multiple model files may be installed while residency remains limited by the current lease and pool budgets. | T09 switches between three installed models without retaining an unbudgeted duplicate copy. |
| A016 A1 | A request shall pin its model revision, tokenizer, template and relevant adapter for its entire execution. | T10 updates an alias during streaming and verifies the active request retains its original identity. |
| A017 A1 | Model pack installation shall support resumable verified transfer or offline import and explicit rollback. | T06 resumes interrupted transfer, rejects tampering and activates only a complete verified pack. |
| A018 A1 | Models with a custom state layout shall provide a certified state estimator or be limited to a measured supported profile. | T08 denies context expansion when no valid estimator or measured bound exists. |

## Memory addressing and admission

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A019 A1 | Services shall use checked 64 bit sizes, offsets and tensor arithmetic and serialize large byte values without precision loss. | T07 rejects overflow and preserves exact round trips across language boundaries. |
| A020 A1 | The platform adapter shall expose virtual and physical limits separately and avoid promising physical capacity from a successful mapping. | T07 distinguishes a 2 TiB sparse mapping from touched resident memory. |
| A021 A1 | The ledger shall identify each physical memory domain and count shared allocations once while counting real copies independently. | T11 verifies shared mappings, host plus device copies and unified memory accounting against instrumentation. |
| A022 A1 | Admission shall reserve loading peak and serving peak per domain, including KV, scratch, communication and staging. | T12 denies a plan whose weights fit but loading peak exceeds any pool. |
| A023 A1 | Admission and lease creation shall be atomic across all participating domains and safe under concurrent requests. | T12 races 100 clients for limited capacity and detects no double reservation. |
| A024 A1 | The system shall preserve the configured OS, display and foreground reserve while limiting model and content workers. | T13 fills the model allowance and confirms that protected controls remain within their service targets. |
| A025 A1 | A1 requests shall reserve their accepted prompt plus maximum output context and supported concurrency before execution. | T14 submits at the context boundary and one token above it; only the valid request starts. |
| A026 A1 | Pinned host memory, accelerator allocations and runtime staging shall have separately enforced ceilings. | T15 exceeds each ceiling independently and obtains a bounded failure without host OOM. |
| A027 A1 | Expired or cancelled leases shall be reclaimed only after execution and device access are fenced. | T16 delays device completion and proves the allocation is not reused prematurely. |
| A028 A1 | Pressure handling shall stop background admission, reclaim idle state and preserve accepted foreground work when possible. | T13 demonstrates state transitions, hysteresis and controlled interruption when recovery is impossible. |
| A029 A2 | Large hosts shall support qualified NUMA placement and optional huge page policies with a base page fallback. | T17 measures placement and page fault behavior and survives allocation fragmentation. |
| A030 A1 | A failed or unresponsive memory domain shall enter quarantine until a trustworthy allocation epoch is restored. | T16 injects unknown device allocation state and verifies that new work cannot reuse it. |

## Cache behavior and confidentiality

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A031 A1 | The resource service shall inventory weight, KV, prefix, compilation, retrieval and preview caches separately. | T18 reconciles each category with the physical allocation ledger within the approved tolerance. |
| A032 A1 | KV accounting shall use actual attention layout, block rounding, element format, rank replication and live sequence count. | T14 compares estimates with real allocations at each certified context and concurrency. |
| A033 A1 | Shared prefix blocks shall be immutable, reference counted and copied before a divergent suffix mutates state. | T19 branches requests and compares outputs and allocation ownership with isolated execution. |
| A034 A1 | Cache keys shall include the security domain and all model, input, template, adapter and position dependencies affecting computation. | T19 changes one dependency at a time and observes a cache miss or safe partition. |
| A035 A1 | Sensitive state shall be inaccessible after logout, permission revocation or lease retirement. | T20 probes stale handles and cross user cache reuse and obtains no protected content. |
| A036 A1 | Eviction shall skip referenced blocks and reclaim idle derived state before interrupting active foreground work. | T18 saturates each cache and verifies reference integrity and the configured eviction order. |
| A037 A1 | Compilation caches shall be invalidated when device, driver, compiler, model or graph shape identity changes. | T10 upgrades each dependency and confirms recompilation or rejection. |
| A038 A2 | Quantized KV shall be an explicit certified option with measured memory savings and task quality impact. | T21 compares FP16 and selected quantized KV on the held out workload; unsupported modes remain disabled. |
| A039 A1 | The OS shall distinguish hardware CPU cache capacity from software caches and expose their different tuning limits. | T18 verifies truthful inventory and absence of a setting claiming to enlarge CPU L1, L2 or L3 physically. |
| A040 A1 | Cache exhaustion shall return bounded admission or eviction behavior rather than silently truncating context. | T14 exhausts cache blocks and checks exact request state and user visible failure. |

## Inference scheduling and service quality

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A041 A1 | All model clients shall use one authenticated inference gateway carrying model, context, deadline and resource lease identity. | T22 rejects direct unleased execution and traces every accepted request to a live lease. |
| A042 A1 | Foreground, background and maintenance work shall have explicit priorities, bounded queues and starvation prevention. | T22 runs mixed arrivals and verifies queue limits and background progress under the certified load. |
| A043 A1 | Streaming shall separate generated text from validated tool calls and emit terminal completion or failure exactly once. | T23 injects partial output, malformed JSON and disconnects and validates the event sequence. |
| A044 A1 | Cancellation shall stop further tool dispatch immediately and stop inference at the next supported bounded backend boundary. | T23 confirms no post cancellation effect and records actual device stop and release times. |
| A045 A1 | Model or runtime failure shall preserve the manual shell and report recoverable task state without claiming completion. | T24 kills workers in prefill, decode and shutdown and verifies state reconciliation. |
| A046 A1 | A smaller fallback model shall be selected only through explicit policy and with its identity visible on the new request. | T24 proves that an active request is never silently continued by a different model. |
| A047 A1 | Each certified profile shall publish cold load, warm latency, throughput, memory peak, context and concurrency limits. | T25 produces reproducible profile records tied to exact hardware and software digests. |
| A048 A2 | Multi sequence batching shall enforce per user quotas, bounded waiting and correct sequence state isolation. | T26 mixes users and contexts, checks fairness and verifies no cross sequence corruption. |

## Skills workflows and generated code

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A049 A1 | A skill shall include a signed manifest, schemas, executable or workflow, capabilities, resource limits and tests. | T27 rejects an unsigned or incomplete skill and accepts a valid versioned package. |
| A050 A1 | The workflow engine shall validate DAG structure, input types, references and authority before dispatch. | T27 rejects cycles, missing dependencies, mismatched types and forged capabilities. |
| A051 A1 | Workers shall activate on demand, hold bounded leases and persist state outside disposable worker processes. | T28 restarts a worker and resumes from committed workflow state without losing prior output. |
| A052 A1 | Every effecting step shall use an idempotency key and a durable receipt or an explicit partial effect record. | T28 repeats a timed out call and confirms that no duplicate commit is created. |
| A053 A1 | Generated code shall execute only in a restricted worker with explicit file, network, CPU, memory and duration limits. | T29 attempts file escape, network access and resource exhaustion and confirms enforcement. |
| A054 A1 | External commitments and privileged changes shall require a deterministic grant for the exact target and action. | T30 alters a tool argument after approval and verifies effect time denial. |
| A055 A1 | User cancellation shall propagate through the DAG, prevent new steps and preserve completed effect receipts. | T28 cancels during a parallel workflow and verifies each step’s terminal state. |
| A056 A1 | Long jobs and interactive editors shall retain explicit sessions rather than being killed solely because a chat turn ends. | T31 leaves and reopens a session and confirms correct state and eventual lease release. |

## Files semantic organization and storage

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A057 A1 | Files shall have stable artifact IDs, immutable committed versions, ownership, provenance and ordinary exportable paths. | T32 renames, exports and reimports a file and checks identity and version semantics. |
| A058 A1 | The LLM shall organize tags, collections and proposed changes through the artifact API while the storage engine owns durability. | T32 verifies that a classification change cannot bypass a storage transaction or ACL. |
| A059 A1 | Content publication shall durably stage bytes before atomically committing authoritative metadata references and index work. | T33 cuts execution at each commit boundary and finds no committed reference to missing bytes. |
| A060 A1 | Search results shall be filtered by current authorization before content is returned, including stale index entries. | T20 revokes access during indexing and finds no protected result or snippet afterward. |
| A061 A1 | Destructive changes shall support versioned trash or explicit irreversible action policy and bounded undo where promised. | T32 undoes supported operations and labels irreversible operations before execution. |
| A062 A1 | Changes made by legacy applications shall be detected, reconciled and preserved as external versions or conflicts. | T34 races an editor save with an agent write and verifies no silent overwrite. |
| A063 A1 | Derived indexes shall be rebuildable from authoritative content and metadata without changing file identity. | T33 deletes the index and restores search with identical authorized artifact references. |
| A064 A1 | Backup and restore shall include metadata, object versions and required keys through a tested recovery path. | T35 restores onto a clean installation and opens the sampled committed artifacts. |

## Interaction and content creation

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A065 A1 | The shell shall support typed conversation, ordinary manual controls, visible task progress and accessible cancellation. | T36 operates the complete core flow by keyboard and with the model unavailable. |
| A066 A1 | Speech input and output shall have capture permission, visible recording state, interruption and bounded audio buffering. | T37 verifies microphone denial, stop behavior and recovery after audio device removal. |
| A067 A1 | Image, screen and sampled video input shall resolve an explicit source and declared resolution, frame and token limits. | T37 denies ungranted capture and rejects inputs exceeding the certified multimedia budget. |
| A068 A1 | References such as this chart shall bind to an explicit artifact version or ask for clarification before an effect. | T36 supplies ambiguous targets and observes no unintended modification. |
| A069 A1 | Spreadsheet and data outputs shall use deterministic calculation engines and retain sources and editable formulas where applicable. | T38 compares calculations to a fixed oracle and reopens exported workbooks successfully. |
| A070 A1 | Diagram and programmatic animation outputs shall retain editable source and use bounded deterministic renderers. | T38 edits source, rerenders and checks expected labels, geometry, duration and frame count. |
| A071 A1 | Code outputs shall include runnable source, declared dependencies, execution status and actual validation results. | T29 verifies successful and failed generated programs and prevents fabricated test claims. |
| A072 A2 | Heavy image or video generation shall use a separately qualified model pack and shared resource admission. | T37 runs a media generator beside text inference and validates budgets and accurate completion reporting. |

## Hardware and existing applications

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A073 A1 | Hardware skills shall expose allowlisted inventory and policy operations above qualified compiled drivers. | T39 rejects raw register or arbitrary privileged command requests from a skill. |
| A074 A1 | CPU, memory, storage, graphics, network and power policies shall be validated against device capabilities and reversible where promised. | T39 applies valid policies, rejects out of range settings and restores the prior configuration. |
| A075 A1 | Supported native Linux and web applications shall be launched through versioned adapters with explicit operation coverage. | T31 exercises each published adapter operation on each certified application version. |
| A076 A2 | Optional Windows compatibility shall declare whether it uses a compatibility layer or licensed VM and reserve all required resources. | T31 verifies only the supported application matrix and correctly rejects an unqualified application. |
| A077 A1 | The platform adapter shall isolate Linux specific mechanisms behind the portability contracts in Section 7. | T40 runs contract tests against Linux and a deterministic fake platform and detects semantic mismatches. |
| A078 A2 | ARM64 support shall require native installation and complete board tests before the platform is advertised. | T01 and T05 pass on the named ARM64 board with the selected runtime and peripherals. |

## Authorization and isolation

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A079 A1 | Every tool effect shall be authorized using current identity and scoped capabilities independently of model text. | T30 injects claimed authority into prompts and documents and observes no unauthorized effect. |
| A080 A1 | Retrieved content, model output and generated code shall be treated as untrusted data across the policy boundary. | T30 covers indirect prompt injection through files, images, tool replies and cached content. |
| A081 A1 | Sandboxes shall prevent unauthorized host filesystem, device and network access and enforce process limits. | T29 probes escape paths and verifies the selected isolation boundary. |
| A082 A1 | Secrets shall remain in a credential broker and be passed only to authorized connectors through restricted handles. | T30 checks prompts, logs and artifact outputs for secret disclosure. |
| A083 A1 | Model weights and executable skill code shall be immutable by ordinary workers and verified before use. | T06 and T27 attempt modification and ensure corrupted content cannot be activated. |
| A084 A1 | Audit records shall bind effect, principal, capability, model revision, input version and actual receipt without logging unnecessary private content. | T41 reconstructs a workflow and verifies field completeness and redaction. |
| A085 A1 | Local inference shall be the default and remote execution shall require explicit endpoint and data scope authorization. | T42 blocks outbound traffic and verifies that local failures never create a cloud fallback. |
| A086 A1 | Permissions shall be revocable during a workflow and rechecked immediately before each effect. | T30 revokes authority after planning and confirms the next protected effect is denied. |

## Large models and distributed execution

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A087 A2 | The single host large model service shall support a qualified multi GPU placement with per rank budgets and topology checks. | T43 proves actual residency, collective correctness and successful inference on the chosen layout. |
| A088 A2 | A 400B class certificate shall require real 400–405B inference and the full memory, failure and task suite on the declared configuration. | T43 includes model digests and measured evidence; allocation simulation alone fails the gate. |
| A089 A2 | CPU offload or weight paging shall be explicit and measured with transfer volume, stalls and latency exposed in the profile. | T25 and T43 identify actual execution domains and prevent an offloaded run from being labeled GPU resident. |
| A090 A2 | Mixture of experts profiles shall record total and active parameters, expert placement, routing state and worst case residency. | T43 tests skewed routing and missing experts and rejects invalid capacity assumptions. |
| A091 A3 | Distributed replicas shall authenticate nodes, encrypt required control traffic and reserve capacity across the complete placement before activation. | T44 rejects an untrusted node and prevents partially reserved replicas from serving. |
| A092 A3 | Rank loss or network partition shall fence the failed replica and avoid serving partial results or duplicating external effects. | T44 partitions the cluster during inference and verifies bounded failure, cleanup and workflow reconciliation. |

## Operations updates and support evidence

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A093 A1 | Metrics shall expose resource reservations, actual use, pressure, cache state, queue time, loading time and inference latency by profile. | T41 detects injected pressure and correlates all events without collecting raw prompts by default. |
| A094 A1 | Diagnostics export shall contain a reproducible hardware and software inventory with private data redacted. | T41 reproduces a failure from the exported profile and finds no planted secrets. |
| A095 A1 | System, model, skill and database schema updates shall use compatibility checks and a tested rollback or forward recovery path. | T04 exercises each update combination and prevents rollback into an unreadable data schema. |
| A096 A1 | Storage and model pack quotas shall prevent logs, caches or downloads from exhausting the system partition. | T09 and T41 fill each category and confirm bounded cleanup and preserved recovery capacity. |
| A097 A1 | The build shall produce a versioned image, source revision, dependency inventory, configuration and signed release manifest. | T04 ties the installed image and packages to the release record. |
| A098 A1 | Automated qualification shall generate requirement to test evidence with pass, fail, blocked and not applicable states. | T41 rejects a release report missing evidence for any applicable mandatory requirement. |
| A099 A1 | User, administrator, developer and recovery guides shall match the shipped workflows and supported model profiles. | T35 and T36 execute representative procedures from the guides on a clean machine. |
| A100 A1 | Capacity and performance claims shall be limited to tested tuples and reevaluated after relevant hardware or software changes. | T25 invalidates stale certificates when a bound dependency changes. |

## Ubuntu image and installation

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A101 A1 | The production base shall be Ubuntu 24.04 LTS amd64 unless the documented 26.04 promotion gate has passed; each image shall carry a complete release tuple. | T45 compares image and runtime evidence with the approved tuple and rejects mismatches. |
| A102 A1 | Desktop and headless images shall share service APIs and compatible model manifests while installing only their declared edition dependencies. | T45 runs the same API workflow on both editions; the headless image boots without graphical services. |
| A103 A1 | Every board shall select a supported GA, HWE or OEM kernel track; unsigned ad hoc kernels and unsupported HWE edge builds shall be excluded from release. | T51 verifies installed package origins, kernel config and device behavior. |
| A104 A1 | The verified boot profile shall authenticate the bootloader and UKI and bind kernel, initramfs and root verity digest to the release. | T46 tampers with each component and proves rejection or verified recovery. |
| A105 A1 | The update agent shall write only an inactive root slot and preserve the active root until trial activation completes. | T47 interrupts each write phase and verifies bootable prior state. |
| A106 A1 | Trial boot shall fall back after at most three failed attempts and require essential service health before permanent activation. | T47 injects boot and service failures; no model response is required for recovery. |
| A107 A1 | The installer shall encrypt user and operational data with LUKS2 and test recovery credentials independently of the LLM. | T48 recovers a volume after TPM failure or motherboard replacement using the documented key. |
| A108 A1 | The installer shall retain explicit disk identity, reject insufficient slot and model space and avoid destructive unattended defaults. | T01 and T48 verify disk protection and exact capacity checks. |
| A109 A1 | The build shall pin repository snapshots, package versions, sources and digests; release signatures and offline dependency bundles shall be verified. | T49 rebuilds from the lock and detects a substituted package or expired repository policy. |
| A110 A1 | Product system updates shall be image based; runtime workers shall not modify the live root or install privileged host packages. | T47 and T49 reject live root mutation and install updates only through the signed flow. |

## Linux isolation and resource enforcement

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A111 A1 | The resource agent shall create per replica and per tenant cgroups with explicit CPU, IO, memory and process ceilings. | T50 saturates each limit independently and verifies control responsiveness. |
| A112 A1 | Device and pinned memory shall retain finite backend enforced budgets even when host cgroup counters do not reflect them fully. | T15 and T50 test GPU and locked memory exhaustion separately. |
| A113 A1 | AppArmor and applicable seccomp profiles shall be enforcing; policy changes shall be signed and versioned. | T50 and T62 prove that a disabled or permissive mandatory profile blocks certification. |
| A114 A1 | Untrusted native generated code shall run in a qualified KVM microVM; if unavailable, native execution shall be denied or limited to a separately qualified constrained runtime. | T29 and T62 attempt guest escape, prohibited network and filesystem access. |
| A115 A1 | Privileged helpers shall accept fixed typed actions with peer authentication and capability checks, with no arbitrary shell or register interface. | T62 fuzzes helper requests and rejects forged peer identity and unintended actions. |
| A116 A1 | Models shall use only explicitly assigned device nodes and signed qualified driver modules with compatible userspace runtimes. | T51 rejects a mismatched driver and prevents another worker acquiring the same exclusive device. |
| A117 A2 | Large host qualification shall validate address limits, NUMA, per rank memory, pinned buffers and optional huge page fallbacks on the actual board. | T17 and T54 exercise physical capacity and locality; sparse mappings alone do not pass. |
| A118 A1 | Driver or firmware updates shall invalidate the relevant performance and cache certificates until required regression tests pass. | T51 changes each bound dependency and verifies qualification state is revoked. |

## Server cluster and deployment behavior

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A119 A2 | The headless edition shall expose an optional authenticated TLS API with rate limits, user scopes and no open inference administration port. | T52 tests anonymous, expired and over quota access; a fresh installation has no public endpoint. |
| A120 A3 | Kubernetes nodes shall run qualified containerd and kubelet configurations with aligned cgroup drivers and verified device plugins. | T55 records node configuration and prevents scheduling on incompatible workers. |
| A121 A3 | The production HA control plane shall use at least three quorum members with independent failure domains and a redundant API access path. | T53 removes one member and one ingress endpoint without losing acknowledged metadata. |
| A122 A3 | The cluster shall separate orchestration eligibility from authoritative per node resource leases and require complete placement before readiness. | T55 races competing replicas and rejects incomplete or oversubscribed placements. |
| A123 A3 | Node and rank generations shall be fenced after loss or partition before their resources or external effects are reused. | T44 and T55 partition a rank and prove stale generations cannot serve. |
| A124 A3 | Shared metadata shall use PostgreSQL with one fenced writer and defined replication; active nodes shall not share writable SQLite database files. | T53 and T58 test split brain and persistent state recovery. |
| A125 A3 | Object durability shall precede committed metadata references and declared object replication shall survive the certified fault scope. | T58 removes a storage member at each commit boundary and verifies readable acknowledged versions. |
| A126 A3 | Each node shall cache verified immutable model shards locally with quotas and bounded prefetch concurrency. | T60 fills caches and restarts multiple nodes without exhausting storage or uncontrolled download fanout. |
| A127 A3 | Scaling policy shall account for queue delay, KV occupancy, cold load and topology; pending replicas shall not receive traffic. | T61 drives a burst and checks bounded queues and readiness gated routing. |
| A128 A3 | Initial tenant isolation shall use exclusive GPUs; sharing or partitioning shall require separate device specific isolation certificates. | T55 and T62 deny unqualified sharing and test tenant resource and cache isolation. |
| A129 A3 | The cluster shall state how control, storage and collective traffic are authenticated or isolated and protect confidential data over every relevant path. | T52 and T55 inspect all fabric paths; gateway TLS alone fails this criterion. |
| A130 A3 | Node draining and upgrades shall respect complete model replica boundaries and preserve workflow receipts across interrupted requests. | T60 drains a rank during a workflow and proves no partial replica continues serving. |

## Ubuntu maintenance and enterprise readiness

| ID and release | Required behavior | Acceptance evidence |
| --- | --- | --- |
| A131 A1 | Software inventory shall distinguish Ubuntu coverage, third party runtime coverage and product owned components with an owner and maintenance deadline. | T57 produces the coverage register and detects an unowned unsupported dependency. |
| A132 A1 | Security updates shall follow severity based triage, accelerated validation and staged image delivery with explicit mitigation when blocked. | T57 exercises the patch drill against Q17 and identifies responsible owners. |
| A133 A1 | Ubuntu 26.04 promotion shall require all applicable platform, driver, application, rollback and performance tests on every retained target board. | T56 rejects promotion when one advertised backend or recovery path remains unqualified. |
| A134 A1 | Cross release migration shall preserve identities, policies, artifact versions and receipts with a verified backup and tested schema recovery. | T56 migrates populated installations and compares authorized content and history. |
| A135 A1 | Native app and desktop portal integrations shall publish their exact versions and retain accessible manual operation. | T59 tests capture denial, app launch, external save conflicts and model free controls. |
| A136 A3 | Operations shall provide tenant quotas, audit export, credential rotation and admission revocation without cross tenant disclosure. | T52 and T62 rotate credentials and verify revoked operations fail at effect time. |
| A137 A3 | The supported cluster envelope shall state measured node, replica, tenant and request limits; emulated scale shall be labeled separately. | T61 passes the declared real hardware envelope before the capacity claim is published. |
| A138 A1 | OS, database, models, credentials and user content shall have distinct backup and retention policies with restore drills. | T35 and T58 verify clean machine recovery without relying on a root slot rollback as a backup. |
| A139 A3 | Monitoring and release reports shall distinguish gateway availability, model readiness, task success and inference throughput. | T41 and T61 demonstrate that a healthy gateway cannot conceal failed or unloaded replicas. |
| A140 A1 | Every image shall ship accurate install, administration, development, test and recovery procedures and an explicit supported hardware catalog. | T45 and T59 execute the documented clean install and representative support procedures. |

# 9 Quality requirements and performance contracts

## Measurement conditions

Performance results shall identify model and tokenizer digests, quantization, actual parameter count, context, input and output lengths, batch and concurrency, device placement, OS and runtime versions, power mode, thermal state, and cache condition. Separate cold load, warm prefill, decode, queueing, and total task time. Never combine an unloaded first request and a warmed request into a single unexplained latency figure.

For interactive certification, use 100 warm requests per workload point after 10 warmups, repeat the run three times, and report the median of run medians together with each run’s P95 and worst result. Decode rate is output tokens divided by decode duration for each completed request. Report failed and cancelled requests separately; do not exclude failures from task success. Include a 30 minute sustained run and a separate battery profile for laptops.

## Proposed acceptance thresholds

| ID | Requirement and scope | Acceptance target |
| --- | --- | --- |
| Q01 | Manual shell responsiveness during the maximum certified inference load | P95 input acknowledgement at most 100 ms; no unresponsive interval above 1 s in the defined 30 minute test |
| Q02 | Compact 4–6B warm interaction with 512 input tokens and 128 output tokens, one sequence | P95 time to first token at most 3 s; at least 95 percent of completed requests average at least 15 decode tokens/s |
| Q03 | Mainstream 8–14B interactive profile with the same workload | P95 time to first token at most 3 s; at least 95 percent of completed requests average at least 20 decode tokens/s |
| Q04 | Large model interactive certificate with 1,024 input tokens and 128 output tokens, one sequence | P95 time to first token at most 8 s; at least 95 percent of completed requests average at least 10 decode tokens/s |
| Q05 | Large model asynchronous execution certificate | Complete the declared workload within its predeclared deadline; publish measured speed and queue estimate; Q04 is not implied |
| Q06 | Cancellation and recovery controls | UI acknowledgement at most 250 ms; no new effect dispatch after cancellation; model execution stops within a certified backend bound no longer than 10 s |
| Q07 | Capacity estimation and reservations | No accepted request exceeds a hard pool budget; estimator error at most 10 percent of measured runtime peak on the qualification matrix, with no underestimation beyond reserved margin |
| Q08 | Resource lifecycle stability | After 1,000 load and release or request cycles, no monotonic leak; retained unreferenced use at most 2 percent of pool or 256 MiB, whichever is larger |
| Q09 | Storage durability and effect correctness | Zero acknowledged committed versions lost in 1,000 injected crash trials; zero duplicate committed effects in idempotency tests |
| Q10 | Functional agent success | At least 90 percent success on the 500 task held out core set for the mainstream profile; compact profile at least 85 percent with declared limitations |
| Q11 | Security enforcement | Zero unauthorized effects in 300 specified adversarial cases and all deterministic policy and isolation tests; any breach blocks release |
| Q12 | Long run stability | 72 hour mixed workload soak with no uncontrolled host OOM, corrupted committed artifacts, unreconciled live leases or control service deadlock |
| Q13 | Accessibility and offline operation | Every A1 core operation available through keyboard navigation; all declared offline journeys pass with network blocked |
| Q14 | Release reproducibility and supportability | Every shipped tuple has complete manifest, build provenance, requirement coverage and reproducible qualification commands |
| Q15 | Trial boot and root recovery on a qualified image | At most three unsuccessful trial boots before selecting the retained root; committed data remains readable; T47 |
| Q16 | A3 gateway and control service recovery under one certified node failure | Detect fault within 15 s and restore new API request routing within 60 s; model reload has a separate measured deadline; T53 |
| Q17 | Security patch handling for shipped components | Triage critical exploitable issues within 24 h; deliver mitigation within 72 h and aim for a validated fix within 7 days after availability, or suspend affected support; T57 |
| Q18 | Cross release and schema migration integrity | Zero lost acknowledged artifact versions or effect receipts in the defined migration and rollback suite; all sampled permissions preserved; T56 |
| Q19 | A3 metadata availability and backup recovery | Zero lost acknowledged metadata commits under one supported member fault with synchronous replication; disaster backup RPO at most 24 h and control metadata RTO at most 4 h in the tested data volume; T53 and T58 |
| Q20 | Supported scale envelope and bounded overload | At each certified 2, 8 or 32 worker tier, no unbounded queue, double allocation or unauthorized cross tenant effect; publish measured throughput and latency at the declared concurrency; T61 |

These values are initial product targets, not existing benchmark results. Q04 may require server class hardware at 400B. A profile that passes capacity and correctness but misses Q04 may be released only as asynchronous certified if it passes Q05 and its limitations are explicit. A safety failure cannot be downgraded to a slower performance class.

## Quality gates for quantization and model selection

Use the same held out task set across compact, mainstream and specialist candidates. Compare quantized variants against a higher precision reference of the same model when practical. Record task success, structured tool validity before repair, unauthorized effect attempts blocked, numeric artifact correctness, latency, energy, and memory. A model’s general benchmark ranking is not a substitute for these OS tasks.

For the initial quantization gate, allow at most a two percentage point drop in core task success relative to that model’s qualified higher precision reference, while still satisfying the absolute profile success threshold. Numerical tool and authorization tests shall remain exact. At 400B, a reference run may require a separate larger test host; if no reference run is available, report that comparison as blocked and qualify only against the absolute task gate with an explicit restricted claim.

# 10 Service interfaces and transaction contracts

## Internal API conventions

Use versioned protobuf or an equivalently typed schema for local service RPCs. Use authenticated Unix domain sockets with peer credential validation on a single host. Network RPCs are disabled by default. A2 LAN serving requires the server trust configuration; A3 additionally requires cluster node trust and transport qualification. Binary buffer handles shall be transferred through approved OS mechanisms; never accept arbitrary process addresses from an untrusted caller.

| Method | Required input | Result and failure semantics |
| --- | --- | --- |
| DescribePlatform | Caller identity and requested scope | Memory domains, device limits, topology epoch and support state |
| InspectModel | Model pack reference | Verified immutable manifest or integrity and compatibility failure |
| PlanPlacement | Model digest, input and output tokens, concurrency, modalities, service class | Per domain peak and candidate topology; no allocation side effect |
| ReservePlacement | Plan digest, owner, deadline and idempotency key | Lease and generation, or typed capacity failure |
| ActivateModel | Lease and model digest | Ready replica only after measured allocation reconciliation |
| Generate | Replica, lease, input references, output limit and cancellation token | Ordered stream with terminal receipt or failure |
| CancelRequest | Request ID and caller authority | Cancellation receipt; no new effects; cleanup status follows |
| ReleaseLease | Lease and expected generation | Released only after confirmed cleanup; otherwise draining or quarantined |
| CommitArtifact | Staged bytes, expected base version, provenance and effect capability | New immutable version or conflict; idempotent receipt |
| ReadMetrics | Authorized scope and interval | Redacted metrics with stable profile and correlation identifiers |

Use explicit error codes including UNSUPPORTED_ARCHITECTURE, UNSUPPORTED_OPERATOR, BAD_MODEL_DIGEST, CONTEXT_LIMIT, CAPACITY_HOST, CAPACITY_DEVICE, STAGING_LIMIT, STALE_TOPOLOGY, LEASE_EXPIRED, POLICY_DENIED, DEVICE_LOST, DEADLINE_EXCEEDED, VERSION_CONFLICT and PARTIAL_EFFECT. Each failure shall identify retryability and allowed recovery actions without revealing another user’s data or reservations.

A3 shall keep distributed runtime administration and collective endpoints on a controlled private fabric. Authenticate nodes through the platform control service and use mutually authenticated protected control channels. Where the selected collective transport lacks native encryption or peer authorization, add a qualified network protection layer or restrict the supported deployment to the approved isolated fabric. API TLS alone shall not be claimed to protect tensor, expert or KV transfers. Benchmark any protection layer as part of the actual placement profile.

## Illustrative placement request

The following is an interface example, not a ready to execute model configuration. P0 shall freeze the actual schema and backend mapping. Byte strings preserve integer precision across clients.

{

"schema_version": "1.0",

"model_digest": "sha256:qualified_model_digest",

"principal_id": "user_42",

"service_class": "asynchronous",

"input_tokens": 24576,

"max_output_tokens": 8192,

"max_sequences": 1,

"weight_format": "qualified_4bit",

"kv_format": "fp16",

"placement_mode": "single_host_multi_gpu",

"allow_remote": false,

"allow_cpu_offload": false,

"pool_reserve_bytes": "8589934592",

"deadline_ms": 600000,

"idempotency_key": "placement_request_1042"

}

The server shall validate the authenticated principal against principal_id rather than trusting that field. pool_reserve_bytes can request a larger margin but cannot lower an administrator required reserve. The placeholder digest is intentionally nonfunctional; an implementation shall require a valid cryptographic digest.

## Effect and file commit protocol

Resolve the current capability and expected artifact base version. Write output to a bounded staging area, validate format and content requirements, flush the immutable content, and commit metadata plus the indexing outbox in one local database transaction. Return a durable receipt only after the authoritative commit. A namespace projection or search index update may complete later and shall be reconciled from the outbox.

The underlying filesystem and metadata database do not form a universal cross system atomic transaction. The protocol makes durable content available before committing references, retains orphaned data for bounded cleanup, and replays projections after interruption. Legacy paths require separate change detection and conflict resolution. External actions without a transactional partner require an explicit partial effect state and reconciliation procedure rather than a false exactly once guarantee.

## Backend adapter developer contract

A backend adapter shall implement describe, estimate, prepare, warm, generate, cancel, metrics, drain and release. estimate shall return both host and device peaks for load and serving phases, state layout, supported profile limits, and estimator confidence. prepare shall allocate only under the provided lease and report actual handles. generate shall refuse stale or unowned leases. release shall wait for outstanding device work or report quarantine.

Use a fake backend with deterministic allocation and injected failures for contract tests, a compact real model for daily integration, and real large models for capacity release gates. The fake backend is useful for concurrency and failure coverage but does not substitute for actual accelerator cancellation, allocation, driver, or throughput evidence.

## Ubuntu service configuration example

The following proposed unit excerpt is for the deterministic artifact service, not an inference worker. Paths and bounds shall be emitted by the package builder and profile configuration. StateDirectory provides the writable service directory under a protected filesystem. Systemd documents these sandbox controls. [S29]

[Service]

User=llmos-artifact

Group=llmos-artifact

ExecStart=/usr/lib/llmos/artifactd

StateDirectory=llmos/artifacts

RuntimeDirectory=llmos-artifact

ProtectSystem=strict

ProtectHome=yes

PrivateTmp=yes

PrivateDevices=yes

NoNewPrivileges=yes

ProtectKernelTunables=yes

ProtectKernelModules=yes

ProtectControlGroups=yes

RestrictSUIDSGID=yes

CapabilityBoundingSet=

MemoryHigh=768M

MemoryMax=1G

MemorySwapMax=0

TasksMax=128

Restart=on-failure

Memory values are initial artifact service lab limits and must be revised against its measured workload. An inference unit needs a separate device allowlist and runtime specific syscall profile; PrivateDevices=yes would hide accelerator devices and must not be copied blindly. The supervisor, not the untrusted worker, configures cgroups. MicroVM launch privileges remain in a separate narrowly authenticated service.

## Release manifest and cluster records

A ReleaseTuple shall include product_version, edition, ubuntu_release, cpu_arch, kernel_package, kernel_config_digest, firmware_inventory, driver_packages, inference_image_digests, model_digests, skill_digests, policy_schema, data_schema_range, root_digest, root_verity_hash, uki_digest and qualification_report_digest. Every identifier binds immutable bytes. A latest tag or Ubuntu version string alone is insufficient.

Extend the platform schema with NodeProfile, ClusterPlacement, ReplicaGeneration, DrainOperation and MigrationRecord. NodeProfile includes labels, allocatable domains, topology epoch and supported runtime tuples. ClusterPlacement includes all rank leases, placement generation, deadline and transport policy. ReplicaGeneration changes whenever a rank is lost or replaced. DrainOperation tracks accepted requests, cancellation receipts and confirmed device release. MigrationRecord binds old and new image, schema compatibility, backup reference and validated completion.

Add EnrollNode, PlanReplica, ReserveReplica, MarkReplicaReady, DrainReplica, RevokeNode, ValidateRelease and StageRelease APIs. Every mutation uses an idempotency key, authenticated operator scope and a deadline. ReserveReplica remains provisional until all local reservations exist; expiry cancels incomplete placement. Release and node drains return an operation ID with explicit queued, draining, completed, failed or quarantined state. The control plane cannot mark bytes reusable until the node resource agent confirms fencing.

# 11 Development plan and work breakdown

## Delivery strategy

Build one vertical workflow early: boot, authenticate, load the compact model, read an authorized local file, execute a bounded skill, publish an artifact, and recover after worker failure. In parallel work streams within the engineering team, build resource accounting and hardware qualification before adding large models. Shared memory and device limits are foundational architecture work; they shall not be deferred until the 400B milestone.

The schedule below is a proposed staffed program. It assumes reuse of Linux and established inference engines, two certified x86 64 consumer configurations for A1, and timely access to a large GPU test host. It does not include creating a new microkernel or porting an undocumented accelerator driver.

## Milestones and dependency order

| Milestone | Calendar window from kickoff | Required output | Exit evidence |
| --- | --- | --- | --- |
| G0 scope and lab ready | Weeks 1–2 | Ubuntu 24.04 images, reference machines, architecture decisions, risk register, workload corpus | Equipment and reproducible baseline images available |
| G1 P0 feasibility | Weeks 3–8 | Ubuntu tuple qualification, A/B boot spike, compact model comparison, resource ledger and 400B placement experiment | Measured model choice and host or GPU capacity plan |
| G2 platform alpha | Weeks 9–16 | Installer, recovery, policy broker, leases, model lifecycle and core skill ABI | T01–T16 and a vertical workflow pass on both A1 boards |
| G3 functional beta | Weeks 17–28 | Semantic files, content engines, multimodal shell and selected app adapters | Core journeys and fault recovery pass; held out quality baseline |
| G4 A1 hardening | Weeks 29–40 | Performance tuning, update reliability, security testing, guides and pilot feedback | A1 traceability complete; 72 hour soak and release candidate |
| G5 A1 release | Weeks 41–48 | Signed installation images and supported hardware and model catalog | All applicable A1 requirements and Q gates pass |
| G6 A2 large local edition | Approximately months 10–16 | 70–200B options and a qualified 400B class configuration | Real T43 results plus inherited isolation and recovery gates |
| G7 A3 distributed edition | Approximately months 16–22 if funded | Trusted multi node placement and failure recovery | T44 plus full distributed profile qualification |

A2 experiments begin in P0 even though their product release follows A1. Failure to secure the large model lab, runtime support, or measured placement delays A2; it shall not silently become a claim based on sparse allocation tests. The critical path is board and runtime qualification, resource lifecycle correctness, artifact transactions and policy enforcement, then integrated stability and user task success.

## Work package register

| Work package | Owner and scope | Deliverables and prerequisites |
| --- | --- | --- |
| WP01 platform and installer | Platform lead; A001–A008 and A101–A110 | Image builder, boot chain, installer, recovery media, board inventory. Starts at G0. |
| WP02 model catalog and packaging | Inference lead; A009–A018 | Manifest schema, signature verification, pack importer, lifecycle manager. Depends on initial platform image. |
| WP03 resource service | Systems lead; A019–A030 | Pool ledger, 64 bit API, leases, admission, pressure controller, platform adapter. Schema spike starts in P0. |
| WP04 state and cache management | Inference systems engineer; A031–A040 | KV estimators, cache inventory, identity and eviction rules, allocation reconciliation. Depends on WP02 and WP03. |
| WP05 inference gateway | Inference lead; A041–A048 | Backend adapters, queueing, cancellation, streaming, profile recorder. Depends on lease and model contracts. |
| WP06 skill and workflow runtime | Agent platform lead; A049–A056 | Skill SDK, registry, supervisor, DAG executor, receipts and retry recovery. Depends on WP03 and policy contract. |
| WP07 semantic storage | Storage lead; A057–A064 | Artifact service, transactional outbox, indexes, legacy reconciliation, backup and restore. Uses established filesystem. |
| WP08 interaction and content | Application lead; A065–A072 | Shell, speech and visual pipelines, structured content engines, editable outputs. Depends on WP05–WP07. |
| WP09 hardware and compatibility | Platform lead; A073–A078 | Hardware skills, policy allowlists, native app adapters, optional VM and ARM64 qualification. Board support first. |
| WP10 security and policy | Security lead; A079–A086 | Capabilities, secret broker, isolation profiles, revocation, audit design and adversarial corpus. Starts before agent dispatch. |
| WP11 large local models | Inference systems lead; A087–A090 | Multi GPU placement, offload profiling, real 400B evidence and MoE qualification. Depends on WP03–WP05. |
| WP12 distributed execution | Distributed systems lead; A091–A092 | Node trust, distributed reservation, replica fencing, cluster diagnostics. A3 depends on stable WP11. |
| WP13 operations and release | Release lead; A093–A100 | Telemetry, diagnostics, compatibility updates, quotas, release manifests, support guides. Starts at alpha. |
| WP14 automated verification | QA lead; all A and Q requirements | Contract harness, hardware automation, fault injection, workload runner and evidence report. Starts at G0. |
| WP15 model and task evaluation | ML evaluation lead; Q02–Q05 and Q10 | Held out corpus, candidate scoring, quantization comparisons, human adjudication and profile quality records. |
| WP16 architecture integration | Principal architect; all packages | Design reviews, dependency contracts, risk decisions, end to end acceptance and scope control. |
| WP17 Ubuntu image and lifecycle | Platform and release leads; A101–A110 and A131–A134 | Package lock, A/B builder, UKI trust, patch process and 26.04 migration. Depends on WP01; complete before A1 release. |
| WP18 Linux confinement and tuning | Systems and security leads; A111–A118 | Unit profiles, AppArmor, microVM boundary, cgroups and hardware qualification. Depends on WP03 and WP10. |
| WP19 Enterprise platform operations | Distributed systems and SRE leads; A119–A130 and A136–A139 | Headless gateway in A2; A3 kubeadm cluster, replicated state, node controller and operations runbooks. |
| WP20 Distribution verification | QA lead; A101–A140 and Q15–Q20 | T45–T62, upgrade matrix, verified boot, fleet rollout, scale and patch drills. Starts at P0. |

## Concrete engineering backlog by stage

During G0 and G1, choose the initial two boards and exact firmware, boot the patched stock Ubuntu P0 image and an early A/B image spike, establish reproducible runtime builds, and compare at least two compact candidates around 4–6B and one mainstream candidate. Implement fake MemoryDomain and ResourceLease providers, then replace them with actual host and GPU telemetry. Measure loading peaks, quantized model residency and context growth. On rented or owned large hardware, load the selected 400–405B package and record whether the proposed partition actually fits.

During G2, implement signed model import, the full lifecycle state machine, atomic reservations, generation fencing, cancellation and worker cleanup. Implement the policy broker before permitting any write skill. Complete installer and recovery paths. Add the first file read, data calculation and artifact write skills. The alpha demonstration shall survive model removal, a worker crash and a failed staged artifact commit.

During G3, add semantic indexing, stable artifact versions, deterministic spreadsheet and diagram engines, speech, screen input and application adapters. Add user visible task states and accessible manual controls. Complete the base skill SDK and sample implementations. Run weekly user task evaluation and use failures to improve templates, retrieval, model choice or deterministic tools without weakening authorization.

During G4 and G5, freeze features and exact profile tuples, fix capacity estimator errors, qualify power and thermal behavior, complete 72 hour soaks, run adversarial tests and crash injection, finalize update compatibility, and perform clean machine installation from the documented procedure. A release candidate shall be rebuilt from pinned source and tested as the distributed image, not only from a developer environment.

For A2, add per rank placement validation, tensor or pipeline partitioning, supported offload plans, quantized KV qualification and model scale certificates. Repeat storage and policy tests while the large model saturates host or GPU resources. For A3, add node trust and replica fencing before optimizing remote collectives or cache transfer.

## Team and effort assumptions

| Discipline | Proposed A1 staffing | Main responsibility |
| --- | --- | --- |
| Principal architect and technical lead | 1 | Architecture, interfaces and integration |
| Platform and Linux engineers | 2 | Image, drivers, boot, device policies and recovery |
| Systems and inference engineers | 3 | Resource service, runtimes, KV, placement and performance |
| Backend and agent engineers | 2 | Workflow, skills, artifact APIs and persistence |
| Desktop and application engineers | 2 | Shell, content workflows, app integration and accessibility |
| Security engineer | 1 | Authorization, isolation and attack testing |
| QA and performance engineers | 2 | Automation, hardware tests, reliability and evidence |
| Release and infrastructure engineer | 1 | Builds, signing, labs and operations |
| Product and UX support | 1 combined equivalent | Workflow definition, usability and pilot management |
| Total planning baseline | 15 full time equivalents | Allocation varies by milestone |

A 4–6 person P0 team can establish feasibility before the full team ramps. Add two specialist equivalents for A2 during intensive multi GPU development and qualification. For A3, add three to five distributed systems, SRE/storage and test equivalents, with explicit ownership for Kubernetes, PostgreSQL failover, PKI and the model controller. WP17 and WP18 use the A1 platform, release and security allocations; they are not assumed cost free. These are staffing estimates, not quotes. Hardware acquisition, model access and redistribution review, external security assessment, user pilots and ongoing maintenance need explicit budget outside salary calculations.

## Repository and build structure

The source repository shall contain platform image definitions, service source, protocol schemas, backend adapters, skill SDK and examples, content engines, deployment profiles, test harnesses, benchmark corpus metadata, and operator documentation. Keep model weights in an integrity verified artifact store referenced by immutable digests rather than committing them to source control. Store restricted datasets and credentials outside the repository.

Require schema version checks, compiler diagnostics, static analysis, dependency and image manifests, unit and contract tests, and compact model integration tests on each change affecting behavior. Hardware dependent changes trigger the relevant device jobs. Build release binaries in pinned environments and sign only after required gates pass. Maintain a kernel and driver patch log and an upstream maintenance strategy.

## Ubuntu delivery backlog and dependency gates

Weeks 1–2: acquire an established x86 GPU board for the portable baseline and a newer consumer board for NPU evaluation. Install patched Ubuntu 24.04 using reproducible provisioning. Record firmware and device IDs; boot a separate 26.04 evaluation disk. Implement the signed product package repository and release manifest schema. The review output is a working offline baseline and an evidence based kernel track per board.

Weeks 3–8: package core daemons, enforce service accounts and cgroups, measure compact model loading, and implement one signed UKI with verified root and offline recovery. Prove a failed trial boot recovers before expanding the image builder. Measure actual 400B load feasibility on rented or owned hardware. Gate G1 requires a complete initial runtime tuple and an explicit 26.04 promotion decision, including NPU gaps.

Weeks 9–16: complete the A/B updater, LUKS2 key recovery, app data persistence, image signing, finite device and memlock limits, AppArmor and microVM sandbox integration. Add negative boot and update tests to CI. Gate G2 uses the distributed install image for the vertical workflow; stock developer installs alone cannot pass it.

Weeks 17–28: qualify desktop portals and native applications, disconnected updates, backup restore and telemetry. Build the headless profile and its A2 TLS gateway using the same contracts. Run a populated 24.04 to 26.04 migration experiment, including schema compatibility and model cache invalidation. Review whether the userland baseline should advance before the release freeze.

Weeks 29–48: execute device, update, performance and security release gates; stage canaries on a bounded pilot fleet, then a broader pilot, with automatic halt on a boot, data or authorization defect. Deliver signed images, reproducible provisioning files, source manifests, support matrix and operator guides. New base release adoption after feature freeze requires a deliberate schedule revision.

A2 months 10–16: finish local multi GPU and 400B certification, per rank tuning, headless operations and large storage recovery. A3 months 16–22: start with node authentication and complete replica reservation, then deploy three control plane nodes and replicated state, add device plugins and model rollout, and finish fault and scale testing. The 32 worker gate may need a separate lab booking and budget; if unavailable, publish only the measured smaller envelope.

These windows remain planning estimates for the staffed program, not delivery guarantees. The A/B image and secure boot integration are on the A1 critical path. Funding and hardware procurement must include EFI recovery testing, two consumer configurations, large GPU access, cluster lab, storage replicas and security review. Maintaining two production Ubuntu releases concurrently requires additional test capacity; it is not the default staffing assumption.

# 12 Test strategy environments and data

## Test layers and execution cadence

Run pure arithmetic, schema, policy and state machine tests on each change. Run fake backend fault and concurrency tests on every service integration build. Run one real compact model workflow nightly on both consumer boards. Run performance and thermal profiles on each release candidate or relevant backend change. Run actual large model qualification on A2 milestones and after changes to its model, kernel, driver, runtime, partition, or quantization.

Keep deterministic service tests separate from probabilistic task evaluation. A policy decision, byte count, artifact checksum, calculation result or lease transition has an exact oracle. A generated plan or explanation needs a task rubric and often human review. Never use the same LLM as the sole judge of its own correct authorization, numeric output or action completion.

## Required lab matrix

| Environment | Configuration purpose | Required coverage |
| --- | --- | --- |
| E0 emulation and fake backend | VM plus deterministic resource and failure simulator | Schemas, overflow, state transitions, synthetic large sizes and contract semantics |
| E1 compact physical PC | 16 GiB x86 64 with supported CPU and one GPU or NPU path | 4–6B, 4K and 8K, one sequence, offline and pressure behavior |
| E2 mainstream physical PC | 32–64 GiB with a different certified accelerator path | Compact, 8–14B and selected 32B; multimodal and app coexistence |
| E3 large shared memory host | 128–256 GiB with known NUMA and accelerator limits | 32–200B according to actual fit; NUMA, huge pages and offload |
| E4 large model host | Initially 512 GiB RAM and qualified multi GPU placement | Real 400–405B, per rank accounting, 8K and 32K, failure and service quality |
| E5 higher precision host | Sufficient measured RAM and VRAM for chosen reference precision | Quality reference runs and 400B 8 or 16 bit optional profiles |
| E6 ARM64 board | Exact qualified Snapdragon board and native image | Board support, compact model, suspend and application compatibility |
| E7 cluster laboratory | Two trusted GPU workers with controlled network impairment | A3 functional reservations, partition, rank loss and communication; no HA control plane claim |
| E8 Ubuntu migration lab | Matched 24.04 and 26.04 images on both A1 boards and one server | Package compatibility, Secure Boot, upgrade, data migration and rollback |
| E9 enterprise HA lab | Three control plane members, redundant ingress, PostgreSQL and replicated object state, GPU workers | Quorum, single fault tolerance, metadata fencing, backup and restore |
| E10 scale lab | 8 then 32 real worker nodes with representative model replicas | Scale envelope, burst handling, rolling maintenance, registry pressure and fairness |

E0 can emulate 2 TiB or larger mappings and allocation counters without purchasing that RAM. It cannot certify physical residency, accelerator behavior or real 400B inference. E4 access is mandatory to close A2. If unavailable, report A2 tests as blocked and release only the certified smaller profiles.

## Parameter and context coverage

Test manifest arithmetic at 4B, 6B, 8B, 14B, 32B, 70B, 120B, 200B, 400B and 405B. Actual model executions shall cover every model listed in the shipped catalog; a nearby parameter count does not establish architecture compatibility. Include at least one real 4–6B baseline, the mainstream model, each advertised specialist, and the actual 400–405B model for A2.

Use 4K, 8K, 32K and 128K requests where the model and profile permit them, and reject unsupported context points deterministically. Test one, two and four sequences plus an over limit request. Cover selected 4 bit weights, an 8 or 16 bit reference when qualified, FP16 KV and each advertised reduced precision KV option. Add dense and MoE coverage only when both are in the product catalog. Do not generate an unbounded Cartesian product; use pairwise coverage for secondary configurations and full coverage of advertised boundary points.

## Test data and oracles

The held out core corpus shall contain 500 tasks: 100 file and retrieval tasks, 100 data and spreadsheet tasks, 75 code tasks, 75 multimodal interpretation tasks, 75 workflow and application tasks, and 75 configuration and recovery tasks. Each task shall have source fixtures, expected effects, prohibited effects, output validity checks, a success rubric, and a maximum resource or time budget. Maintain a separate development corpus; separate it from the 500 held out tasks by source and task family to reduce leakage.

The 300 adversarial cases shall include 75 indirect prompt injections, 50 capability or argument substitution attacks, 50 generated code escape attempts, 50 cross user cache and retrieval probes, 40 secret and network exfiltration attempts, and 35 cancellation, retry and race attacks. Expand these cases when a real defect is found. Passing this corpus is a release gate, not proof that all attacks are impossible.

Use known numeric answers for spreadsheets, exact expected files and hashes for transactions, schema validation for tool calls, and recorded device and network events for permission tests. Speech and vision tests shall use consented or appropriately licensed fixtures, declared languages, noise conditions and image characteristics. Report subgroup results and limitations where they materially affect product claims.

## Evidence capture

Each run shall emit test ID, requirement IDs, environment ID, source and package digests, model identity, context and concurrency, preconditions, command or scenario version, timestamps, observations, pass or fail result, and redacted supporting logs. Performance evidence shall include raw distributions rather than only averages. The release report shall show pass, fail, blocked and not applicable distinctly, with a reason and owner for every nonpassing item.

## Ubuntu release test matrix and cadence

For every supported image, retain the selected Ubuntu release, kernel track, exact driver and firmware, architecture, edition and model tuple. Run schema and package manifest tests on each change; service and sandbox integration on each image build; boot, compact inference and offline workflows nightly on both physical A1 boards. Run migration, key recovery and A/B fault injection on each release candidate. Device or kernel changes trigger the affected hardware, suspend, memory, cancellation, cache and performance suite.

For A3, the two worker laboratory runs placement and network fault tests on controller changes. The three member HA laboratory runs state and failover tests on platform changes. The 8 and 32 worker tests run at scale milestones and after changes that affect scheduling, admission or persistence. A 400B model is mandatory for its actual capacity certificate but need not be loaded on every worker in a fleet scale test. The report must distinguish model capacity coverage from fleet scale coverage.

All infrastructure examples are requirements to implement and test. This document reports no executed OS prototype, driver certification or benchmark result. Release evidence is created by the engineering program and must never be inferred from the existence of this specification.

# 13 Detailed test procedures

## Platform and model management tests

### T01 Installation and inventory

Use clean E1 and E2 disks plus one unrelated disk containing known hashes. Boot installer media, compare reported inventory with firmware and driver readings, select the target disk, install offline and create two user roles. Repeat with unsupported architecture and insufficient storage. Pass when inventory is accurate, only the selected disk changes, no default credential works and unsupported cases fail before destructive execution. Repeat on E6 before ARM64 certification.

### T02 Offline completeness

Install the signed base edition, disable all external network paths and start a fresh user session. Execute text planning, a local file search, a spreadsheet task, a speech task and the documented visual input workflow. Pass when all advertised base assets are local, valid artifacts are produced, and network capture shows no attempted remote inference dependency. A network dependent skill shall report its unavailable dependency accurately.

### T03 Model independent recovery

Remove or corrupt the model pack on a test installation and separately prevent the inference service from starting. Boot normally and through recovery media. Export known files, inspect model status, disable the failed pack and shut down. Pass when manual access and recovery work, exported hashes match, and the system does not require a model response to repair itself.

### T04 Signed updates and rollback

Prepare valid and tampered system, model and skill updates, plus a database migration with a declared compatibility boundary. Interrupt download, slot activation and first boot; force the trial slot to fail. Pass when tampered assets never activate, previous compatible service is restored, committed data remains readable, and rollback across an incompatible schema is blocked or follows the tested migration recovery path.

### T05 Suspend and device lifecycle

Run idle, prefill, decode and artifact write scenarios while cycling suspend and resume 100 times on each supported laptop. Remove an external peripheral during selected cycles and perform an orderly shutdown under load. Pass when the backend follows its declared restore or reload policy, leases reconcile, committed files remain intact and unsupported hibernation cannot be enabled accidentally.

### T06 Model integrity and catalog

Import valid model packs and fixtures with missing metadata, bad signatures, altered shards, incorrect parameter counts and incomplete transfers. Resume a valid interrupted transfer and attempt worker modification of an installed pack. Pass when activation requires a complete verified immutable revision, installed code and weights are protected, and the catalog never promotes an untested tuple to certified status.

### T07 Large size arithmetic and mappings

Feed boundary manifests at each required parameter tier and malicious dimensions near 32 bit, 53 bit JSON and 64 bit limits. Round trip exact byte counts through every client language. Reserve a sparse 2 TiB virtual mapping in a suitable E0 or large host environment and touch only a controlled subset. Pass when arithmetic is exact or safely rejected and telemetry clearly distinguishes mapped address space from physically resident pages.

### T08 Backend compatibility

Present a valid supported model, an unsupported operator, an unsupported weight format, a context beyond the compiled limit and a hybrid state layout without an estimator. Include a graph that would otherwise silently fall back to CPU. Pass when each path produces the declared supported execution or typed rejection, with no hidden device or memory behavior change.

### T09 Loading peak and interruption

Record host and device use at high frequency while loading three packs in succession. Inject disk full, lost transfer, allocation failure and termination during each shard and repacking phase. Repeat switching 1,000 times using the compact fixture. Pass when loading respects staging and disk quotas, the old committed catalog remains consistent, cleanup completes, and Q08 leak limits hold.

### T10 Revision and compilation cache invalidation

Warm model, prefix and compiled graph caches. Change the model, tokenizer, adapter, prompt template, runtime, driver and shape identities one at a time. Also update an alias during an active request. Pass when changed dependencies produce invalidation or safe partitioning, the active request retains its pinned revision and no stale graph or prefix state is reused.

## Resource and cache tests

### T11 Physical allocation accounting

Create shared host mappings, independent host copies, device copies and supported unified buffers. Compare ledger categories with process, cgroup and driver instrumentation before and after release. Pass when the same physical buffer is charged once, real copies are charged independently and measured totals stay within Q07 accounting tolerance. Unexplained device allocation state shall prevent certification.

### T12 Admission race and peak rejection

Use a deterministic fake backend with known capacities and then a real compact backend. Race 100 clients for fewer available slots; include plans whose weights fit but staging, KV or one device rank does not. Pass when accepted reservations never exceed any domain, denied plans allocate nothing, and concurrent expiry or retry cannot double spend a reservation.

### T13 Pressure and desktop survival

Run the maximum certified inference load, increase a foreground application’s memory, fill idle caches and add background tasks. Observe constrained, draining and recovery transitions. Pass when background admission stops first, reclaim follows policy, Q01 responsiveness holds and an unavoidable interruption is reported without corrupting committed work. Verify hysteresis prevents repeated model reload oscillation.

### T14 Context and KV boundaries

For every certified model, test permitted contexts and concurrency at the boundary, one token or sequence above it, and with deliberately fragmented KV pools. Compare logical estimates, rounded blocks and actual allocations. Pass when supported requests fit, unsupported requests are rejected before overrun, referenced blocks remain valid and no accepted prompt or output limit is silently reduced.

### T15 Pinned and device allocation limits

Exhaust pinned host allowance, device allowance and staging allowance independently while leaving other domains free. Attempt a large single allocation that exceeds a device API limit despite sufficient total memory. Pass when the correct domain failure is reported, no host OOM occurs and cleanup restores usable capacity or explicitly quarantines the domain.

### T16 Lease fencing and device loss

Cancel or expire a lease while a fake backend delays completion, then repeat supported failure injection on physical hardware. Restart the resource service while a worker survives and simulate missing telemetry. Pass when stale generations cannot write or generate, allocations are not reused before confirmation, and unknown device capacity stays quarantined until a new trusted epoch is established.

### T17 NUMA and page policies

On E3 or E4, measure local, interleaved and intentionally remote memory placements for the same workload. Repeat with qualified huge page settings, fragmented memory and base page fallback. Record page faults, memory stalls and latency. Pass when actual placement matches policy, no global compaction stalls violate Q01, fallback is functional and the selected policy has reproducible evidence.

### T18 Cache inventory and eviction

Populate every software cache category, hold active references to selected blocks and trigger eviction pressure. Compare reported CPU cache hardware inventory with platform data. Pass when active blocks are retained, idle caches follow the configured order, all usage is charged correctly and the UI distinguishes fixed hardware caches from adjustable software pools.

### T19 Prefix sharing correctness

Run two requests with an identical prefix, then branch the suffix and vary model, user, template, adapter, position and multimodal inputs. Compare against isolated runs under a deterministic supported execution configuration or an approved numeric tolerance. Pass when reuse occurs only for valid dependencies, divergent suffixes do not corrupt each other and cross domain sharing is denied.

### T20 Cache and retrieval isolation

Create two users with disjoint files, warm retrieval and prefix caches, revoke access mid indexing, log out and probe stale handles. Add requests that could reveal cached content through snippets or timing. Pass when no protected data is returned after revocation and all deterministic access tests deny reuse. Timing probes shall be assessed against the declared isolation design and any unresolved leak blocks shared cache deployment.

### T21 Reduced precision KV quality

Run the same held out subset and context boundaries using FP16 KV and each advertised reduced precision mode on the same weight revision. Measure logical and actual storage, output validity and task success. Pass when memory accounting includes scales and alignment, Q10 and the quantization gate hold, and unsupported precision modes cannot be enabled through an unchecked configuration field.

## Inference workflow and security tests

### T22 Scheduling and gateway control

Submit foreground, background and maintenance traffic under increasing load; include expired leases and direct backend access attempts. Measure queue lengths and per class waiting. Pass when only authenticated leased requests execute, queues remain bounded, foreground policy holds and background work progresses under the declared admissible load. Reject excess load rather than allowing an unbounded queue.

### T23 Streaming and cancellation

Disconnect clients and cancel during queueing, prefill, decode, tool call parsing and imminent dispatch. Inject malformed tool JSON and partial stream output. Pass when one terminal state is emitted per request, invalid tool data never becomes an effect, Q06 holds and all post cancellation action attempts are blocked. Record inference stop separately from eventual device memory cleanup.

### T24 Runtime crash and fallback

Kill compact and specialist workers during loading, prefill, decode and unload. Restart the gateway and simulate a backend that cannot recover. Pass when the manual shell remains available, committed work survives, failed requests are not falsely marked complete and any smaller model fallback begins as a new visibly identified request after policy checks.

### T25 Reproducible performance profile

Execute the workload and repetition protocol in Section 9 on each advertised tuple, measuring cold loads, warm inference, transfer volume, thermal state, memory and energy where available. Repeat after a bound dependency changes. Pass when raw evidence supports the assigned service class, offload is correctly labeled and changed tuples lose certification until reevaluated.

### T26 Multi sequence fairness and isolation

On A2 hardware, run short and long requests from multiple users at one, two and four sequences and at the declared limit. Include cancellation and continuous arrivals. Pass when quotas and bounded waiting hold, each sequence retains its own state, Q07 and Q08 hold, and outputs remain equivalent to the approved isolated reference within the backend’s declared tolerance.

### T27 Skill and workflow validation

Install valid, unsigned and incompatible skills. Submit DAGs with cycles, missing inputs, wrong types, forged handles and excessive declared resources. Pass when only valid packages activate and only authorized acyclic workflows dispatch. Compile and run the SDK examples as an independent developer would, using the published schema and versioning rules.

### T28 Idempotency and workflow recovery

Execute a multi step artifact workflow and interrupt the worker, network reply or engine between each effect and receipt. Retry identical idempotency keys and cancel while parallel steps are active. Pass when each committed effect appears once, uncertain external effects are explicitly reconciled, no new steps start after cancellation and all step states can be reconstructed from durable records.

### T29 Generated code and sandbox escape

Execute valid generated programs plus fixtures attempting path traversal, symlink escape, device access, forbidden network connections, fork bombs, oversized allocations and excessive runtime. Pass when limits and isolation hold, valid artifacts are produced, failures are reported accurately and no generated response can claim a test passed without a recorded execution result.

### T30 Authorization and adversarial effects

Run the relevant 300 case corpus through prompts, retrieved documents, images and tool responses. Substitute arguments after authorization, revoke grants before dispatch and plant secrets in a credential broker. Pass when no unauthorized effect occurs, secrets do not enter prompts or outputs and all effect receipts identify the exact granted action. Any observed breach blocks release.

### T31 Application adapters and persistent sessions

Exercise each advertised operation on every supported application version. Keep an editor or long job open across chat turns and service restarts; test an unqualified version and the optional VM path. Pass when sessions persist as declared, resources remain bounded, unsupported operations are identified and eventual close releases the application lease.

## Storage interaction and operational tests

### T32 Artifact identity and undo

Create, rename, classify, export, edit and delete test artifacts through both chat and ordinary controls. Undo every operation advertised as reversible. Pass when IDs and versions follow the documented semantics, classifications cannot bypass storage authority, provenance remains available and irreversible actions are clearly identified before execution.

### T33 Crash consistency and index rebuild

Instrument every transition between staging, flushing, content publication, metadata commit, namespace projection and index update. Run 1,000 process or VM power loss trials across those boundaries, then include physical power interruption tests on expendable lab storage. Pass when acknowledged commits survive, no committed reference points to missing data and indexes rebuild without changing artifact identities. Record device cache and flush behavior explicitly.

### T34 Legacy save conflicts

Open a file in a supported legacy application while an agent edits the same base version. Vary save order and interrupt namespace projection. Pass when the service records a new external version or a visible conflict, never silently discards either committed change and preserves ordinary application reopen behavior.

### T35 Backup restore and documentation

Back up known artifacts, metadata and required keys; restore onto a clean installation and a replacement disk. Execute the administrator recovery guide without relying on the original model service. Pass when sampled file hashes and version histories match, authorized search is rebuilt and the documented key recovery procedure works. Record the measured recovery duration and backup freshness rather than assuming zero data loss after the last backup.

### T36 Shell accessibility and task references

Execute core journeys using keyboard navigation and an accessibility reader where supported, with normal inference and with the model unavailable. Present ambiguous references to multiple visible charts and cancel under load. Pass when manual controls work, targets are clarified before effects and Q01, Q06 and Q13 are satisfied.

### T37 Multimodal resource and permission behavior

Test microphone denial, screen capture denial, device removal, audio interruption, oversized images and video beyond configured limits. Run each advertised speech, vision and optional generative media pack alongside text inference. Pass when capture is visible and stoppable, inputs are bounded, identity is preserved and no auxiliary model exceeds a shared pool budget.

### T38 Artifact correctness and editability

Use fixed source data to create spreadsheets, diagrams and programmatic animations. Reopen exported outputs in the supported applications, inspect formulas against exact numeric oracles and modify the retained diagram or animation source. Pass when edits rerender correctly, labels and units match source data, and duration and frame count match the requested animation specification.

### T39 Hardware skill constraints

Apply allowed CPU, power, IO and graphics policies on lab hardware, then request values outside the declared device limits and arbitrary raw commands. Pass when valid settings take effect and reverse where promised, invalid settings are denied, driver and firmware remain authoritative and every actual change has an audit receipt.

### T40 Platform portability semantics

Run the process, mapping, handle, timer, cancellation and quota contract suite against the Linux adapter and deterministic fake adapter. Inject stale handles, revocation and partial allocation failure. Pass when service level behavior matches the contract and Linux specific assumptions do not escape into the model manager. This test does not certify a native microkernel or accelerator port.

### T41 Observability quotas and release evidence

Inject pressure, disk quota exhaustion and a known worker failure; export diagnostics and build the requirement report. Plant identifiable private content and secrets in fixtures. Pass when alerts and correlations identify the failure, private data is redacted, quotas preserve system space and a release report with missing mandatory evidence cannot be approved.

### T42 Remote execution policy

Disable remote capability and force local capacity and backend failures while observing network traffic. Then authorize one test endpoint and a limited data scope, followed by revocation. Pass when no implicit cloud fallback occurs, only the approved endpoint and data are used and subsequent remote effects stop after revocation. Local core functions remain usable with all network access blocked.

## Large local and distributed model tests

### T43 Large model execution qualification

On E4, verify the actual 400–405B model package, record tensor and rank placement, and execute 8K and 32K boundary workloads using the full serving path. Measure loading and serving peaks per host and device, KV sharding or replication, collectives, bandwidth and task success. Repeat supported rank failure and cancellation cases. Qualify each additional 70–200B or MoE model separately; for MoE, exercise routing skew and expert unavailability.

Pass only when the selected real model completes the defined task suite, the placement stays within every domain budget and inherited Q07–Q12 gates hold. Q04 is additionally required for an interactive certificate; otherwise use a valid Q05 asynchronous certificate. Include the actual model digest and test outputs. Sparse mapping, fake tensors, a smaller substitute model or a vendor capacity claim cannot pass this test.

### T44 Distributed trust and replica failure

On E7, authenticate nodes, reserve the complete replica and verify encrypted control channels and the declared protected data transport. Introduce an untrusted node, mismatched model revision, rank loss, network delay and a network partition during admission and inference. Pass when partial reservations do not become active replicas, failed generations are fenced, unauthorized nodes receive no protected data and workflow retries cannot duplicate external effects. Record cleanup deadlines and measured network degradation limits.

## Ubuntu and enterprise qualification tests

### T45 Ubuntu baseline and edition conformance

E1, E2 and the headless E4 image. Install from signed offline media, inspect /etc/os-release and the release tuple, compare package inventory and call the same versioned service APIs. Remove all graphical packages in the declared server profile and repeat the headless workflow. Pass when the selected baseline and digests match, required APIs are equivalent and no desktop dependency prevents boot. Save inventory, API transcripts and installer logs.

### T46 Verified boot chain

E8 on disposable disks with recoverable firmware keys. Boot a valid image; alter the kernel, initramfs, embedded root digest, root block and bootloader separately. Try an untrusted UKI and a disallowed kernel module. Pass when each unauthorized asset is rejected or enters authenticated recovery, while the valid image boots with Secure Boot enabled. Record measured boot state and rejection stage; successful ordinary UEFI boot alone is insufficient.

### T47 System update and boot counting

E8. Inject power loss or process termination before and after inactive slot writes, digest verification, UKI staging, activation, trial boot and health acknowledgement. Force all three trial attempts to fail. Attempt live root package modification and interrupted bootloader maintenance. Pass when a valid retained root or documented recovery media is available, no unverified slot is permanent and committed user state remains readable. Bootloader recovery is assessed separately from root fallback.

### T48 Encrypted installation and key recovery

E1 and E8. Install on the selected disk with insufficient space and invalid layout fixtures, then complete a valid LUKS2 installation. Verify protected data is unreadable from external media without a key. Simulate TPM loss, restore with recovery credentials and rotate the key. Pass when unselected disks retain hashes, valid keys restore authorized files, old revoked access is rejected and the guide can be followed without inference.

### T49 Pinned packages and offline images

E0 builder and E1. Build twice from the same package lock and source revisions using clean environments; compare payload digests, documenting allowed signature timestamp differences. Substitute a repository package, corrupt a model and remove a required offline dependency. Pass when unsigned or mismatched content cannot enter a release, all declared offline tasks run and provenance resolves every installed executable. Preserve lock files and image comparison evidence.

### T50 Ubuntu resource and confinement controls

E1 and E2. Saturate memory, locked pages, processes, IO and CPU in each worker class while exercising the manual UI. Repeat with a GPU allocation that is not fully represented in host memory counters. Attempt to disable AppArmor and exceed worker cgroups. Pass when Q01 and budget invariants hold, invalid mandatory confinement blocks launch, and resource release is reconciled without hidden global unlimited settings.

### T51 Kernel driver and runtime compatibility

All certified boards. Test the selected GA or HWE/OEM tuple, then an incompatible module, firmware revision and runtime image. Exercise display, storage, network, sleep, device reset and compact inference, plus large inference for affected E4 changes. Pass when unsupported combinations are denied before activation, signed modules load correctly, caches invalidate and all advertised device functions pass. Attach the updated compatibility matrix.

### T52 Server identity and network boundary

E4 and E9. Enable the documented gateway, authenticate two users and one service identity, then test anonymous, expired, revoked and over quota requests. Scan the management, storage and inference networks; attempt direct runtime administration access and prohibited worker egress. Rotate certificates under load. Pass when only approved interfaces are exposed, revocation applies at effect time, and all confidential data paths have the protection stated in the deployment certificate.

### T53 Control plane and metadata failover

E9 with three quorum members, redundant gateway access and populated PostgreSQL. Remove one control member, gateway and database primary in separate trials; partition a minority member while traffic continues. Pass when the documented single fault scope preserves acknowledged metadata, only one database writer remains authoritative and Q16 holds for new API routing. Report model request interruption separately; this test does not promise uninterrupted token streams.

### T54 Headless large model operations

E4 with a real 400–405B package. Install the headless edition, discover PCIe and NUMA topology, reserve ranks, load the declared context, serve authenticated users and cancel under memory pressure. Compare with T43 capacity evidence and repeat a driver restart. Pass when each rank and host domain fits, no graphical service is needed, the model’s actual execution class is reported and stale resources are fenced.

### T55 Kubernetes replica placement and failure

E7 and E9. Deploy qualified containerd, CNI and device plugin revisions, schedule competing replicas and deliberately deny one rank reservation. Partition a worker after readiness and try unqualified GPU sharing. Pass when cgroup ownership is consistent, incomplete replicas never serve, failed generations are fenced, network policy works and surviving ranks cannot produce a partial model response. Save node, lease and scheduler timelines.

### T56 Ubuntu release migration

E8 populated with two users, models, permissions, history, artifacts and active workflow receipts. Stage 26.04 on the inactive root, migrate compatible schemas, reboot and run the full retained hardware and application matrix. Inject failure and attempt supported rollback. Pass when Q18 holds, original identities and grants remain correct and every supported backend meets its applicable gates. One missing mandatory NPU path prevents promotion for that advertised edition.

### T57 Security maintenance drill

E0 release pipeline and an E8 canary. Inject a simulated critical advisory affecting a kernel, runtime or product service. Identify affected tuples, owner and coverage expiry; build a patched or mitigated image, run required regression and stage a rollback capable update. Pass when Q17 timelines are met in the exercise, unsupported dependencies are flagged and no critical issue is closed solely because upstream published a package.

### T58 Persistent state and disaster restore

Local E1 and enterprise E9. Back up encrypted user objects, authoritative metadata, configuration and required key recovery material. Lose a node, object member and complete test data volume in separate trials. Restore onto clean hosts and rebuild indexes. Pass when local commit guarantees and Q19 fault scope hold, all sampled versions and effect receipts match, and measured backup RPO and restore RTO match the supported dataset. Never count A/B root rollback as a data backup.

### T59 Desktop and documentation integration

E1, E2 and the E8 migrated image. Follow user and administrator guides to install, capture audio/screen, open LibreOffice and browser adapters, resolve external file edits and recover with the model disabled. Test keyboard and accessibility controls. Pass when the exact application matrix works, capture denial is enforced, no version conflict is silently overwritten and documented procedures reproduce the expected outcome.

### T60 Fleet rollout and draining

E9 and E10 with warm replicas and limited spare capacity. Prefetch a new model with bounded download fanout, fill one node cache, drain a worker and roll the OS one replica group at a time. Make one canary fail health checks and interrupt a workflow during rank shutdown. Pass when rollout halts as configured, no request is routed to an incomplete replica, storage quotas hold and durable effect receipts prevent duplicate commits. Record capacity reduction during maintenance.

### T61 Real scale and overload

E7 then E10 at each claimed tier. Record worker, GPU, replica, tenant and model identities; run a 60 minute stepped arrival load and a 30 minute twofold arrival burst at the chosen concurrency. Measure queue limits, rejection rates, readiness, model loading, fairness, memory and latency, followed by recovery. Pass when Q20 and the declared profile service contract hold, all failures are counted and the published limit matches real tested capacity. Simulated larger node counts remain separate evidence.

### T62 Privileged boundary and tenant review

E1 and E9. Exercise malicious peer credentials, typed helper argument substitution, unsigned policy, generated code escape attempts, direct device access, shared cache probes and revoked tenant credentials. Run both container and microVM paths as advertised. Pass when no unauthorized effect occurs, ordinary workers cannot obtain launch or signing authority and an unavailable required isolation mechanism fails closed. Preserve fixtures and a security review of exposed helper APIs.

# 14 Traceability release gates and defect handling

## Requirement and work package coverage

| Requirement group | Development ownership | Primary tests |
| --- | --- | --- |
| A001–A008 | WP01 | T01–T05 |
| A009–A018 | WP02 | T06–T10 |
| A019–A030 | WP03 | T07 and T11–T17 |
| A031–A040 | WP04 | T10 and T14 and T18–T21 |
| A041–A048 | WP05 | T22–T26 |
| A049–A056 | WP06 | T27–T31 |
| A057–A064 | WP07 | T20 and T32–T35 |
| A065–A072 | WP08 | T29 and T36–T38 |
| A073–A078 | WP09 | T01 and T05 and T31 and T39–T40 |
| A079–A086 | WP10 | T06 and T27 and T29–T30 and T41–T42 |
| A087–A090 | WP11 | T25 and T43 |
| A091–A092 | WP12 | T44 |
| A093–A100 | WP13 | T04 and T09 and T25 and T35–T36 and T41 |
| A101–A110 | WP01 and WP17 | T01 and T45–T49 and T51 |
| A111–A118 | WP03 and WP10 and WP18 | T15 and T17 and T29 and T50–T51 and T54 and T62 |
| A119–A130 | WP12 and WP19 | T44 and T52–T55 and T58 and T60–T62 |
| A131–A140 | WP13 and WP17 and WP19 and WP20 | T35 and T41 and T45 and T52 and T56–T59 and T61–T62 |
| Q01–Q20 | WP14 and WP15 and WP20 with component owners | Section 9 workload protocol plus applicable tests and soak runs |

Each individual requirement’s acceptance column is the minimum link. The automated report shall expand ranges and include every applicable row, all model tuples to which it applies, and the latest passing run. The group matrix is for planning and shall not replace detailed per requirement evidence.

## Release checklist

A1 release requires passing installation and recovery on both reference boards, all applicable A1 requirements, compact and mainstream model task gates for the shipped profiles, no known unauthorized effect or committed data loss defect, and a 72 hour mixed workload soak. Every shipped model, backend and app adapter must appear in the support matrix. All base offline workflows must run from the distributed installation image. A1 also requires all applicable A101–A118 and A131–A140 rows, T45–T51, T56–T59 and T62 where referenced, plus Q15, Q17 and Q18. The automated report derives exact applicability from the requirement release field; A3 rows are not prerequisites for a local release.

A2 adds real large model certificates, per rank memory evidence, offload labeling, large host recovery and the relevant NUMA and cache tests. A3 adds node trust, complete replica reservation, partition recovery, replicated state and data transport qualification, T52–T55 and T58 and T60–T62, and Q16, Q19 and Q20. A2 adds A117 and A119 with headless and large model tests. Q16 service failover is distinct from a 400B cold reload or an interrupted generation; do not advertise zero downtime inference unless that separate behavior is demonstrated. A hardware or model option that is blocked shall remain unavailable as a certified option; the rest of a release may proceed if its own mandatory scope passes.

## Defect severity and closure

Severity 0 covers unauthorized effects, secret disclosure, committed data corruption, privilege escape and uncontrolled installation damage. Severity 1 covers unbootable supported systems without recovery, reproducible host OOM, broken cancellation allowing new effects, invalid resource reuse and failure of a core supported journey. Both block the affected release. Severity 2 covers service quality or noncritical functionality misses; they require correction or removal of the affected certification claim before release. Severity 3 covers minor presentation and documentation defects without misleading behavior.

For every defect, preserve a reproducible fixture, identify the responsible invariant, add the smallest meaningful regression test and rerun the affected integration path. Broader qualification is required when the defect affects allocation ownership, policy, storage ordering, model state or a shared runtime. A changed model weight or quantization revision requires fresh task and memory certification, not merely a successful load.

## Pilot and support handoff

Run a controlled pilot on the exact A1 hardware configurations after the release candidate passes laboratory gates. Collect consented task outcome and resource metrics, user reported failures, installation problems and recovery evidence. Pilot fixes must return through the same regression and signing pipeline. Publish known limits with the product rather than relying on undocumented engineer knowledge.

Support handoff shall include the installation guide, hardware matrix, model profile catalog, administrator guide, user guide, skill developer guide, backend integration guide, incident runbooks, backup and restore procedure, and an explanation of how to collect redacted diagnostics. The large model edition shall additionally include topology, power and cooling requirements and the exact supported placement.

# 15 Risks decisions and initial engineering actions

## Risk register

| Risk | Consequence | Mitigation and decision owner |
| --- | --- | --- |
| NPU runtime lacks needed model or Linux operators | Advertised accelerator path cannot execute the model | Inference lead certifies exact tuples and retains a measured CPU or GPU option |
| Weight fit hides staging or KV peak | Load failure or OOM after request acceptance | Systems lead enforces phase peaks, per rank budgets and context reservations |
| 400B fits but is too slow | Misleading interactive product claim | Product and performance leads separate asynchronous and interactive certification |
| GPU memory is not fully accounted by host controls | Uncontrolled device OOM or display starvation | Resource service uses backend telemetry and quotas with explicit device reserves |
| Driver loss prevents immediate reclamation | Reused allocations or stuck inference | Platform lead fences generations and quarantines the device until reconciled |
| Shared caches leak content or timing | Cross user confidentiality failure | Security lead partitions caches and validates revocation and timing behavior |
| Semantic metadata diverges from files | Missing or silently overwritten user work | Storage lead validates commit ordering, outbox recovery and legacy conflict handling |
| Large model lab is unavailable | A2 cannot be certified | Program lead books real hardware in P0 and marks later execution gates blocked if unavailable |
| New Ubuntu release or HWE transition invalidates an accelerator | Missed delivery or security support gap | Platform lead qualifies complete tuples and stages migration before lifecycle expiry |
| Custom immutable image lifecycle is underestimated | Unbootable updates or unsigned image paths | WP17 proves trust chain, trial boot and recovery at G1; full A/B design blocks A1 until tested |
| Cluster control plane survives but metadata splits | Duplicate effects or lost artifact references | SRE lead qualifies writer fencing, quorum and object durability separately from Kubernetes |
| Two Ubuntu production releases double matrix cost | Delayed patches and untested combinations | Release lead maintains one initial baseline and budgets any overlap explicitly |
| New microkernel becomes an implicit dependency | Unbounded schedule and driver porting burden | Architect keeps Option A delivery and future portability research as separate gates |
| Model or runtime redistribution is unsuitable | Required installer assets cannot be shipped as planned | Release lead records exact distribution terms before model and image freeze |

## Decisions to close by the end of P0

Freeze the two A1 reference machines and their firmware, the selected Ubuntu baseline and board specific kernel tuples, the compact embedded model, the mainstream model option, the primary consumer backend, the large model backend, the exact model pack format, the artifact transaction engine, the sandbox profiles, the initial app adapter list and the model profile service thresholds. Record measured evidence for each selection and preserve rejected alternatives where the reason matters to future upgrades.

For 400B, freeze a real package and quantization revision, a valid host and per GPU memory plan, an interconnect topology, a loader staging bound, a context and concurrency limit, and a target execution class. If P0 cannot establish those items, retain the range in the schema and admission tests but do not commit to a 400B product date without the required evidence.

## First eight weeks

| Week | Engineering focus | Reviewable result |
| --- | --- | --- |
| 1 | Ubuntu 24.04 installation, hardware and source build setup | Board inventory, pinned image, test repository and measured baseline |
| 2 | Offline boot, compact runtime and 26.04 evaluation | Manual recovery, initial compatibility matrix and first local responses |
| 3 | Model manifest and memory instrumentation | Verified pack parser and load peak records for two compact candidates |
| 4 | Resource ledger and fake backend | Atomic admission, checked byte arithmetic and failure injection tests |
| 5 | Real backend leases and cache estimates | Context scaling measurements and pressure safe compact execution |
| 6 | One complete user workflow | Authorized file read, bounded calculation and durable artifact commit |
| 7 | Large model hardware experiment | Actual 400B class load or documented failing constraint with measured per rank data |
| 8 | Architecture and scope freeze | Ubuntu tuples, boot recovery spike, 26.04 decision and funded milestones |

# 16 Primary references

Model and resource references S1–S12 originate from the 10 September 2026 baseline; the AMD and Intel platform references and the new distribution references were reviewed for this revision on 13 September 2026. Source links support the specific platform or model facts cited in the text. Product architecture, requirements, calculated capacities, staffing, schedules and acceptance thresholds are proposed engineering design choices. Archive the exact source revisions used when freezing a release.

[S1] Meta Llama 3.1 405B Instruct model card. Reference for the real 405B model family; it does not certify the proposed OS or quantized deployment.

Open primary source

[S2] NVIDIA Llama 3.1 405B Instruct FP8 configuration. Supplies the 126 layer, 8 KV head and 128 attention head geometry used in the illustrative KV calculation. The 4 bit weight allowance in this plan is a separate calculation, not a claim about this FP8 package.

Open primary source

[S3] Linux kernel documentation on five level x86 64 paging. Reference for virtual addressing capabilities and compatibility considerations.

Open primary source

[S4] Linux kernel documentation on control group version 2. Reference for host memory pressure and limit mechanisms.

Open primary source

[S5] ggml org llama.cpp project. Reference for supported inference backend families and CPU plus GPU execution capability.

Open primary source

[S6] vLLM parallelism and scaling documentation. Reference for model parallel execution strategies and topology considerations.

Open primary source

[S7] vLLM automatic prefix caching design. Reference for cache identity, block sharing and isolation mechanisms. Pin the implementation version before adopting a specific mechanism.

Open primary source

[S8] Linux kernel transparent huge page documentation. Reference for page size policy, locality benefits and allocation tradeoffs.

Open primary source

[S9] AMD Ryzen AI Linux LLM documentation. Reference entry point for current packaged model and runtime support; certify the exact release used in the OS.

Open primary source

[S10] Intel OpenVINO 2026 system requirements. Reference for supported platform and NPU software conditions.

Open primary source

[S11] Qualcomm developer example for running local AI agents on Snapdragon PCs. The example does not establish native support for a custom Linux image.

Open primary source

[S12] seL4 verification assumptions. Reference for the boundary between kernel assurance and whole system or driver behavior.

Open primary source

[S13] Canonical Ubuntu release cycle and support coverage. Distribution lifecycle and package coverage reference.

Open primary source

[S14] NVIDIA CUDA installation guide for Linux. Supported distributions and version dependent toolchain matrix.

Open primary source

[S15] Debian releases. Stable release policy and supported release information.

Open primary source

[S16] AMD Ryzen AI Software 1.8 Linux installation instructions. Platform and Ubuntu package prerequisites.

Open primary source

[S17] Canonical kernel team HWE documentation. Kernel tracks and Desktop versus Server defaults.

Open primary source

[S18] Fedora release lifecycle. Maintenance cadence for production comparison.

Open primary source

[S19] Red Hat Enterprise Linux lifecycle. Enterprise maintenance phases and coverage.

Open primary source

[S20] Ubuntu Community. Public community participation and support channels.

Open primary source

[S21] Ubuntu security documentation for AppArmor. Application privilege restriction mechanism.

Open primary source

[S22] Kubernetes container runtime documentation. Runtime integration and cgroup driver alignment.

Open primary source

[S23] Kubernetes kubeadm HA documentation. Control plane and etcd topology requirements.

Open primary source

[S24] Ubuntu Noble systemd resource control manual. Host process and memory controls.

Open primary source

[S25] Linux kernel dm-verity documentation. Read only block integrity and trusted root digest.

Open primary source

[S26] UAPI Group unified kernel image specification. Kernel and boot asset packaging.

Open primary source

[S27] systemd automatic boot assessment design. Boot attempt tracking and successful boot acknowledgement.

Open primary source

[S28] AMD ROCm 7.2.2 Linux quick start. Release specific GPU installation reference; individual GPU support must be checked separately.

Open primary source

[S29] Ubuntu Noble systemd execution manual. Service identity and sandbox settings.

Open primary source

# 17 Glossary

| Term | Meaning |
| --- | --- |
| Admission | Checking and reserving all required resources before accepting execution |
| Allocation epoch | Generation identifying valid device allocations after initialization or reset |
| B | One billion model parameters |
| Backend | Concrete inference runtime and its hardware implementation |
| Capability | Restricted authority to perform a defined operation on named resources |
| cgroup | Linux resource control group for processes |
| Dense model | Model whose ordinary inference uses most weight layers for each token |
| DMA | Direct memory access performed by a device |
| FP16 and FP8 | Floating point formats using 16 or 8 bits per stored element |
| GB and GiB | Decimal billion bytes and binary 1,073,741,824 bytes respectively |
| GPU and NPU | Graphics processing unit and neural processing unit |
| HLD and LLD | High level design and low level design |
| IOMMU | Hardware that controls and translates device memory access |
| IPC | Interprocess communication |
| KV cache | Stored attention keys and values reused during token generation |
| Lease | Time and generation bounded ownership of reserved resources |
| MoE | Mixture of experts model with conditional expert activation |
| NUMA | Nonuniform memory access across processor and memory domains |
| Offload | Explicit placement of part of a computation or its data on another memory or compute domain |
| P95 | Value at or below which 95 percent of observations fall |
| Prefill and decode | Processing the input context and then generating output tokens |
| Quantization | Storing or computing model values using reduced precision |
| Rank | One participating process or device in a parallel model replica |
| Replica | One complete executable model instance, possibly distributed across devices |
| TLB | Translation lookaside buffer caching virtual to physical address translations |
| TOPS | Trillion operations per second under a stated numeric precision and counting convention |
| VRAM | Device graphics or accelerator memory distinct from host RAM unless physically shared |
| A/B update | Installing a new system in an inactive slot while retaining a recoverable prior system |
| APT and deb | Ubuntu and Debian package management tool and package format |
| CNI and CSI | Kubernetes network and storage integration interfaces |
| GA and HWE | General availability kernel and hardware enablement kernel track |
| HA | High availability across a declared set of component failures |
| LTS | Long term support release with a published maintenance lifecycle |
| LUKS2 | Linux disk encryption container format used for protected data volumes |
| OIDC | OpenID Connect identity protocol |
| OEM | Original equipment manufacturer and its device enablement packages |
| RPO and RTO | Recovery point objective and recovery time objective |
| SBOM | Software bill of materials listing shipped software components |
| SRE | Site reliability engineering for production operations |
| TLS and mTLS | Transport Layer Security and mutual certificate authentication |
| TPM | Trusted Platform Module for supported measured boot and key protection uses |
| UKI | Unified kernel image binding kernel and boot assets into a signed EFI executable |